Table of Contents

# 🏆 PROJECT AEGIS: Multi-Cloud Insurance Platform Transformation

## The Greatest-of-All-Time Cloud Engineering Mastery Project

## 📖 THE STORY (Scenario & Problem Statement)

“Meridian Insurance Group” is a mid-sized East African insurance company (similar to Jubilee Insurance) with 2,400 employees, 1.2 million policyholders, and 14 branch offices. Their CIO, Amina Okafor, has just survived a catastrophic weekend:

### The Problems (Why This Project Exists):

| # | Problem | Impact |
| --- | --- | --- |
| 1 | All workloads run on aging on-prem VMware/physical servers in a single Nairobi data centre | Single point of failure; a flood nearly wiped out 1.2M policy records |
| 2 | No disaster recovery plan; last backup was 3 weeks old and untested | Regulatory fine from IRA (Insurance Regulatory Authority) for non-compliance |
| 3 | Infrastructure is provisioned manually via spreadsheets and SSH | A new claims portal takes 6 weeks to deploy; developers are furious |
| 4 | Zero automation – patching, scaling, and deployments are manual | Engineers work 60-hour weeks; 3 resigned last quarter |
| 5 | No monitoring or alerting – incidents are discovered by angry customers calling in | Mean Time to Detect (MTTD) is 4+ hours; SLA breaches cost $200K/year |
| 6 | No security framework – shared admin passwords, no encryption at rest, no RBAC | A data breach exposed 40,000 customer records; GDPR/Data Protection Act violation |
| 7 | Cloud spend (small AWS pilot) is uncontrolled and unaudited – $18K/month with no cost visibility | CFO is threatening to shut down all cloud initiatives |
| 8 | No documentation, no SOPs, no runbooks – tribal knowledge lives in one senior engineer’s head | When he went on leave, nobody could resolve a Sev-1 incident for 11 hours |
| 9 | No CI/CD pipelines; releases are manual FTP uploads on Friday evenings | A bad deploy took the claims system offline for 9 hours |
| 10 | The board has mandated a “Cloud-First, Multi-Cloud” strategy within 12 months | Amina has 12 months or the CIO role is eliminated |

Amina hires YOU as the Cloud Engineer. Your mission: design, build, operate, secure, and optimise a complete multi-cloud insurance platform that solves ALL of the above. You have 12 weeks to deliver a production-ready, audit-compliant, fully automated cloud environment.

This project IS the job. Every bullet point in the Jubilee JD becomes a deliverable below.

## 🗺️ PROJECT ARCHITECTURE OVERVIEW

┌─────────────────────────────────────────────────┐
                        │         MERIDIAN INSURANCE MULTI-CLOUD          │
                        │              CLOUD ENGINEERING PROJECT          │
                        └─────────────────────────────────────────────────┘
                                          │
        ┌─────────────────┬───────────────┼───────────────┬──────────────────┐
        ▼                 ▼               ▼               ▼                  ▼
   ┌─────────┐    ┌─────────────┐  ┌──────────┐  ┌───────────┐    ┌──────────────┐
   │  AWS    │    │   AZURE     │  │   OCI    │  │   GCP     │    │  ON-PREM     │
   │(Primary)│    │(Secondary)  │  │(DR/Burst)│  │(Analytics)│    │(Hybrid Edge) │
   └─────────┘    └─────────────┘  └──────────┘  └───────────┘    └──────────────┘
        │                 │               │               │                  │
        └─────────────────┴───────────────┴───────────────┴──────────────────┘
                                          │
                          ┌───────────────┴───────────────┐
                          │   TERRAFORM + IaC CONTROL     │
                          │   PLANE (GitOps + CI/CD)      │
                          └───────────────────────────────┘

## 📋 PHASE BREAKDOWN & COMPLETE BULLET-POINT MAPPING

# 🔷 PHASE 1: STRATEGY, ASSESSMENT & CLOUD ADOPTION ROADMAP

### (Weeks 1–2)

### 🎯 Scenario Context

Amina walks into your office on Day 1 and says: “The board wants a cloud strategy on my desk in two weeks. We don’t even know what we have. Start there.”

### 1.1 – Cloud Assessment & Discovery

What You Do: - Conduct a full infrastructure audit of the existing on-prem environment (VMware vSphere, physical servers, networking). - Catalogue all 120+ workloads: core insurance platform (policy admin, claims, billing), customer portal, analytics, HR, email. - Classify workloads by criticality (Tier 1/2/3) and migration complexity using the 6 R’s framework (Rehost, Replatform, Refactor, Repurchase, Retire, Retain). - Interview stakeholders (DevOps team, Security team, Application teams, Project managers, Branch IT leads) to gather requirements.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #1: “Design and maintain secure, scalable, and highly available cloud infrastructure aligned to business and technology strategy” | The entire assessment aligns cloud design to Meridian’s business strategy (12-month cloud-first mandate) |
| Strategy #5: “Provide input into cloud adoption roadmaps, migration strategies, and technology refresh initiatives” | You produce the Cloud Adoption Roadmap document with phased migration strategy |
| Strategy #6: “Stay current with evolving cloud technologies and recommend improvements” | You evaluate AWS vs Azure vs OCI vs GCP features, pricing, and Kenya-region availability before recommending |
| People & Culture #1: “Collaborate effectively with DevOps, Security, Application, and Project teams” | Stakeholder interviews with all four teams |
| Key Competency #1: “Strategic thinking and planning” | The entire Phase 1 is strategic planning |
| Key Competency #4: “Effective communication and stakeholder engagement” | Presenting findings to Amina, the CIO, the board, and department heads |
| Key Competency #5: “Collaboration and teamwork” | Cross-functional discovery workshops |
| Relevant Experience #1: “Minimum 3 years’ hands-on experience managing cloud platforms” | This assessment demonstrates platform-level understanding across AWS, Azure, OCI, GCP |

Deliverables: - 📄 Cloud Assessment Report (current-state architecture, risk register, TCO analysis) - 📄 Cloud Adoption Roadmap (12-month phased plan: Pilot → Core Migration → Optimisation → Multi-Cloud Maturity) - 📄 Workload Migration Matrix (120+ workloads mapped to target cloud, migration method, priority, dependencies) - 📊 Stakeholder Requirements Document

### 1.2 – Multi-Cloud Architecture Design & Standards

What You Do: - Design the target multi-cloud architecture: - AWS (ap-southeast / af-south-1): Primary production – core insurance workloads, EKS (Kubernetes), RDS, S3. - Azure (South Africa North): Secondary/DR – Active Directory, Azure Kubernetes Service (AKS), Azure SQL. - OCI (Johannesburg): Disaster Recovery burst capacity + high-performance compute for actuarial calculations. - GCP: BigQuery for analytics, GKE for dev/test Kubernetes. - On-Prem (Hybrid Edge): 14 branch offices connected via VPN/Direct Connect for low-latency agent portal access. - Define cloud architecture standards (naming conventions, tagging strategy, account/subscription structure, network CIDR planning). - Define security baselines (encryption standards, IAM policies, network segmentation rules, CIS benchmarks). - Design for High Availability (multi-AZ, multi-region), RPO < 1 hour, RTO < 4 hours for Tier 1 workloads.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #1: “Design and maintain secure, scalable, and highly available cloud infrastructure” | Full multi-cloud HA architecture design |
| Strategy #2: “Develop and implement cloud architecture standards, security baselines, and operational best practices” | Architecture standards doc, CIS-based security baselines |
| Operational #1: “Design, deploy, and manage cloud infrastructure across AWS, Azure, OCI, and/or GCP” | All four clouds are designed into the architecture |
| Operational #2: “Build and maintain IaaS and PaaS services including compute, storage, networking, and databases” | Architecture covers EC2/VMs, S3/Blob, VPC/VNet, RDS/Azure SQL |
| Operational #3: “Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements” | Multi-AZ, multi-region DR with RPO <1hr, RTO <4hr |
| Functional Skill #4: “Cloud networking design including VPC/VNet, VPNs, load balancers, DNS, firewalls, and hybrid connectivity” | Full network design: VPCs, VNets, VPNs to 14 branches, ALBs, Route53, Security Groups, Network Security Groups, hybrid Direct Connect |
| Functional Skill #6: “Backup, disaster recovery, and high availability architecture design” | DR architecture across AWS ↔ Azure ↔ OCI |
| Key Competency #3: “Technical depth in cloud architecture and operations” | This is the deepest technical design phase |
| Key Deliverable #1: “Secure, scalable, and highly available cloud infrastructure environments” | The design blueprint for this deliverable |

Deliverables: - 📄 Multi-Cloud Architecture Design Document (with Visio/Lucidchart diagrams) - 📄 Cloud Architecture Standards & Naming Conventions - 📄 Security Baseline Document (CIS-aligned) - 📄 Network Design (VPC/VNet CIDRs, subnet strategy, firewall rules, hybrid VPN topology) - 📄 DR & BCP Design (RTO/RPO matrix per workload tier)

### 1.3 – FinOps & Cloud Cost Governance Framework

What You Do: - Set up AWS Cost Explorer, Azure Cost Management, OCI Cost Analysis, and GCP Billing Reports. - Define a tagging strategy (CostCentre, Environment, Owner, Project, Compliance) enforced via SCPs and Azure Policy. - Create budgets and alerts (e.g., alert at 80% of monthly budget). - Design a FinOps cadence: monthly cost review with finance, rightsizing recommendations, reserved instance/savings plan strategy. - Address the $18K/month uncontrolled spend problem: identify waste, shut down orphaned resources, implement auto-shutdown for dev/test.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #4: “Optimise cloud spend through effective resource planning, cost governance, and FinOps practices” | Entire FinOps framework |
| Corporate Governance #3: “Implement and maintain governance controls for identity, access, resource provisioning, and cost management” | Cost governance controls, tagging policies |
| Functional Skill #8: “Cloud cost optimisation and resource governance practices” | Rightsizing, reserved instances, auto-shutdown |
| Key Deliverable #5: “Optimised cloud costs and improved resource utilisation” | Cost reduction from $18K to projected $11K with full visibility |

Deliverables: - 📄 FinOps Playbook - 📄 Tagging Policy & Enforcement Rules - 📊 Cloud Cost Dashboard (per department, per environment) - 📄 Monthly Cost Governance Report Template

# 🔷 PHASE 2: INFRASTRUCTURE AS CODE & AUTOMATION FOUNDATION

### (Weeks 3–4)

### 🎯 Scenario Context

The DevOps lead, Kwame, says: “We’ve been provisioning VMs by filling out Excel forms and emailing the ops team. Last request took 3 weeks. The board wants this fixed NOW.”

### 2.1 – Terraform Multi-Cloud IaC Framework

What You Do: - Build a modular Terraform codebase with the following structure:

meridian-cloud/
├── modules/
│   ├── aws/
│   │   ├── vpc/
│   │   ├── ec2/
│   │   ├── rds/
│   │   ├── s3/
│   │   ├── eks/
│   │   ├── iam/
│   │   └── cloudwatch/
│   ├── azure/
│   │   ├── vnet/
│   │   ├── vm/
│   │   ├── aks/
│   │   ├── sql/
│   │   └── monitor/
│   ├── oci/
│   │   ├── vcn/
│   │   ├── compute/
│   │   └── dr/
│   └── gcp/
│       ├── vpc/
│       ├── gke/
│       └── bigquery/
├── environments/
│   ├── dev/
│   ├── staging/
│   └── production/
├── backend/          # S3 + DynamoDB state locking
├── ci/               # CI/CD pipeline definitions
└── docs/

- Write Terraform modules for every resource type: VPCs, subnets, security groups, EC2/VMs, RDS, S3, EKS, IAM roles, CloudWatch, ALBs, Route53.

- Write equivalent Azure modules using Bicep/ARM templates for Azure-specific resources (VNet, NSG, AKS, Azure SQL, Azure Monitor).

- Write CloudFormation templates for specific AWS-native services where Terraform is less optimal (e.g., AWS Config rules, GuardDuty).

- Implement remote state management (S3 backend + DynamoDB locking for AWS; Azure Blob for Azure).

- Create Terraform workspaces for dev/staging/prod.

- Implement Terragrunt for DRY multi-environment management.

- Run terraform plan, terraform apply, terraform destroy in isolated sandbox.

- Integrate Terraform Cloud / Atlantis for pull-request-based infrastructure changes.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #3: “Drive infrastructure automation initiatives to improve deployment speed, consistency, and reliability” | IaC replaces all manual provisioning; deployment goes from 3 weeks to 15 minutes |
| Operational #4: “Automate infrastructure provisioning and configuration using IaC tools such as Terraform, ARM, CloudFormation, or Bicep” | ALL FOUR IaC tools are used: Terraform (primary), ARM/Bicep (Azure), CloudFormation (AWS-native) |
| Functional Skill #2: “Infrastructure as Code (IaC) and automation using Terraform, ARM, CloudFormation, or Bicep” | Hands-on mastery of all four tools |
| Key Deliverable #4: “Automated infrastructure deployment pipelines with improved consistency and speed” | Terraform + GitOps pipeline |
| Key Competency #2: “Strong analytical and problem-solving capability” | Designing modular, reusable, multi-cloud IaC |
| Key Competency #7: “Results orientation and accountability” | Measurable: provisioning time reduced from 3 weeks → 15 minutes |

Deliverables: - 💻 Full Terraform codebase (GitHub/GitLab repo with 20+ modules) - 💻 Bicep/ARM templates for Azure resources - 💻 CloudFormation templates for AWS-native services - 📄 IaC Standards Document (module naming, variable conventions, state management policy)

### 2.2 – Configuration Management & Server Administration Automation

What You Do: - Write Ansible playbooks for: - Linux server hardening (CIS benchmarks for Ubuntu 22.04 / RHEL 9) - Windows Server hardening (CIS benchmarks for Windows Server 2022) - Automated OS patching (monthly patch cycles via Ansible + AWS SSM / Azure Update Manager) - Application deployment (claims portal, policy admin) - SSL certificate rotation - Log agent installation (CloudWatch Agent, Azure Monitor Agent) - Create Ansible roles reusable across teams. - Build Packer templates for golden AMIs (Linux & Windows) baked with security agents, monitoring agents, and baseline configs. - Demonstrate Linux administration: user management, LVM, systemd services, performance tuning (sysctl, ulimits), disk I/O optimisation for database servers. - Demonstrate Windows administration: AD integration, Group Policy, IIS configuration, Windows Update management.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #5: “Administer Linux and Windows servers in cloud environments, including patching, performance tuning, and hardening” | Ansible hardening playbooks, Packer golden images, patching automation |
| Functional Skill #3: “Windows and Linux server administration in cloud environments” | Both OS families administered, patched, hardened |
| Key Competency #6: “Adaptability in fast-evolving technology environments” | Adapting to both Linux and Windows ecosystems |

Deliverables: - 💻 Ansible playbooks & roles (10+ roles) - 💻 Packer templates (Ubuntu 22.04, RHEL 9, Windows Server 2022) - 📄 Server Hardening Checklist (CIS-aligned) - 📄 Patching SOP

### 2.3 – CI/CD Pipelines & GitOps

What You Do: - Build CI/CD pipelines using GitHub Actions (or GitLab CI / Jenkins): - Infrastructure Pipeline: Lint (tflint, checkov) → Plan → Approve → Apply (Terraform) - Application Pipeline: Build → Unit Test → SAST Scan (SonarQube) → Container Build (Docker) → Push to ECR/ACR → Deploy to EKS/AKS (Helm/Kustomize) → Integration Test → Smoke Test - Implement GitOps with ArgoCD for Kubernetes deployments. - Create branching strategy: main (prod), develop (staging), feature branches. - Implement approval gates for production deployments. - Automate rollback procedures. - Eliminate the “Friday FTP upload” deployment disaster.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #3: “Drive infrastructure automation initiatives to improve deployment speed, consistency, and reliability” | CI/CD eliminates manual deploys |
| Operational #10: “Collaborate with DevOps teams on CI/CD pipelines and container orchestration platforms such as Docker and Kubernetes” | Full CI/CD + Docker + Kubernetes integration |
| People & Culture #2: “Promote a culture of automation, documentation, and continuous improvement” | CI/CD culture replaces manual processes |
| Key Deliverable #4: “Automated infrastructure deployment pipelines with improved consistency and speed” | Two full pipelines (infra + app) |

Deliverables: - 💻 GitHub Actions / GitLab CI pipeline YAML files - 💻 ArgoCD Application manifests - 💻 Dockerfiles for all microservices - 💻 Helm charts / Kustomize overlays - 📄 CI/CD Pipeline Documentation

# 🔷 PHASE 3: CLOUD PLATFORM BUILD-OUT (IaaS, PaaS, NETWORKING, SECURITY)

### (Weeks 5–7)

### 🎯 Scenario Context

The Security Officer, Fatima, flags: “We have shared admin passwords across 14 branches, no encryption, and the Data Protection Commissioner is auditing us in 8 weeks. Fix this or we’re shut down.”

### 3.1 – Networking Build-Out

What You Do: - Deploy (via Terraform) the full networking layer: - AWS: VPC (10.0.0.0/16), public/private/data subnets across 3 AZs, NAT Gateways, Internet Gateway, VPC Peering. - Azure: VNet (10.1.0.0/16), subnets, NSGs, Azure Firewall, VNet Peering. - OCI: VCN, subnets, Network Security Groups. - GCP: VPC, subnets, Cloud NAT, Firewall Rules. - Configure hybrid connectivity: - AWS Direct Connect / Azure ExpressRoute to Nairobi on-prem DC. - Site-to-site VPNs (IPsec) to all 14 branch offices. - Deploy load balancers: AWS ALB/NLB, Azure Application Gateway, OCI Load Balancer. - Configure DNS: AWS Route 53 (primary), Azure DNS (secondary), with failover routing. - Deploy Web Application Firewalls (AWS WAF, Azure WAF) for customer-facing portals. - Implement network segmentation: DMZ, application tier, data tier, management tier. - Configure Transit Gateway / Azure Virtual WAN for hub-and-spoke topology.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #2: “Build and maintain IaaS and PaaS services including compute, storage, networking, and databases” | Full networking layer |
| Functional Skill #4: “Cloud networking design including VPC/VNet, VPNs, load balancers, DNS, firewalls, and hybrid connectivity” | Every single networking component listed is implemented |
| Operational #1: “Design, deploy, and manage cloud infrastructure across AWS, Azure, OCI, and/or GCP” | All four clouds networked |

Deliverables: - 💻 Terraform modules for all networking (VPC, VNet, VCN, GCP VPC) - 📄 Network Architecture Diagrams (Visio/Lucidchart) - 📄 Firewall Rule Matrix - 📄 Hybrid Connectivity Design (VPN configs, Direct Connect setup)

### 3.2 – Compute, Storage & Database Services

What You Do: - Deploy IaaS compute: - AWS EC2 instances (policy admin, billing), Azure VMs (HR, email), OCI compute (actuarial burst). - Auto Scaling Groups (AWS) / VM Scale Sets (Azure) for web tier. - Deploy PaaS services: - AWS RDS (PostgreSQL for claims DB), Azure SQL (policy admin DB), GCP Cloud SQL (dev/test). - AWS S3 (document storage for policy PDFs), Azure Blob, OCI Object Storage (DR backups). - AWS ElastiCache (Redis for session management). - Amazon MQ / Azure Service Bus for messaging. - Configure storage lifecycle policies (S3 Intelligent-Tiering, Blob lifecycle). - Implement database HA: RDS Multi-AZ, Azure SQL auto-failover groups.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #2: “Build and maintain IaaS and PaaS services including compute, storage, networking, and databases” | EC2, VMs, RDS, S3, ElastiCache, Service Bus |
| Operational #3: “Implement HA, backup, and DR strategies aligned to defined RTO/RPO” | RDS Multi-AZ, auto-failover groups |
| Key Deliverable #1: “Secure, scalable, and highly available cloud infrastructure environments” | Production-grade HA compute and data layer |

Deliverables: - 💻 Terraform modules for compute, storage, databases - 📄 IaaS/PaaS Service Catalogue - 📄 Database Administration SOP

### 3.3 – Cloud Security Implementation

What You Do: - IAM & RBAC: - Design AWS IAM structure: Organization → Accounts (Prod, Staging, Dev, Security, Audit) → Roles → Policies. - Implement least-privilege IAM policies (no *:* anywhere). - Azure: Entra ID (Azure AD) with RBAC roles, Conditional Access. - OCI: Compartments with IAM policies. - GCP: Organization → Folders → Projects with IAM roles. - Enforce MFA for all human users. - Implement SSO via AWS IAM Identity Center / Azure AD. - Eliminate the shared admin password problem entirely. - Encryption: - Enable encryption at rest: S3 SSE-KMS, EBS encryption, RDS encryption, Azure Storage encryption, OCI Block Volume encryption. - Enable encryption in transit: TLS 1.3 everywhere, ACM certificates. - Implement KMS key management (AWS KMS, Azure Key Vault, OCI Vault). - Network Security: - Security Groups / NSGs with least-privilege rules. - AWS GuardDuty, Azure Defender, GCP Security Command Center. - Network segmentation (DMZ / App / Data / Mgmt). - Vulnerability Management: - Deploy Qualys / Tenable / AWS Inspector for vulnerability scanning. - Integrate scanning into CI/CD pipeline (container image scanning with Trivy). - Monthly vulnerability report and remediation SLA. - Compliance: - Align with Kenya Data Protection Act 2019, GDPR, PCI-DSS (for payment processing), IRA insurance regulations. - Enable AWS Config rules, Azure Policy, OCI Governance for continuous compliance. - Implement CloudTrail / Azure Activity Log / OCI Audit Logs for full audit trail.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #7: “Enforce cloud security best practices including IAM, RBAC, encryption, vulnerability management, and network segmentation” | Every single item implemented |
| Corporate Governance #1: “Ensure adherence to corporate IT policies, standards, and security frameworks” | CIS benchmarks, corporate security policy enforcement |
| Corporate Governance #2: “Ensure compliance with data protection, privacy, and regulatory requirements across cloud environments” | Kenya DPA, GDPR, PCI-DSS, IRA compliance |
| Corporate Governance #4: “Support audit processes by providing accurate documentation, logs, and compliance evidence” | CloudTrail, Azure Activity Log, Config rules, audit-ready documentation |
| Corporate Governance #5: “Proactively identify and mitigate cloud-related operational and security risks” | GuardDuty, Defender, vulnerability scanning, risk register |
| Functional Skill #5: “Implementation of cloud security controls including IAM, RBAC, encryption, and vulnerability management” | All four security controls implemented hands-on |
| Key Deliverable #1: “Secure, scalable, and highly available cloud infrastructure environments” | Security is the foundation |

Deliverables: - 💻 Terraform/Bicep modules for IAM, KMS, Security Groups, WAF, GuardDuty - 📄 Cloud Security Playbook - 📄 IAM & RBAC Design Document - 📄 Encryption Standards Document - 📄 Vulnerability Management SOP - 📄 Compliance Matrix (mapping controls to Kenya DPA, PCI-DSS, IRA)

### 3.4 – Monitoring, Logging & Alerting

What You Do: - Deploy cloud-native monitoring: - AWS CloudWatch: metrics, alarms, dashboards, CloudWatch Logs, CloudWatch Agent on all EC2. - Azure Monitor: metrics, log analytics, Application Insights, Azure Monitor Agent. - OCI Monitoring: metrics, alarms, notifications. - GCP Cloud Monitoring: metrics, logging, alerting. - Build centralised dashboards showing: - CPU, memory, disk, network for all instances. - RDS/database performance metrics. - Application error rates, latency percentiles (p50, p95, p99). - Cost metrics. - Configure alerting rules with escalation: - Warning → Slack/Teams notification. - Critical → PagerDuty / Opsgenie → on-call engineer. - Implement centralised logging: CloudWatch Logs → OpenSearch, Azure Log Analytics. - Set up synthetic monitoring for customer-facing portals (uptime checks). - Create runbooks for every alert (what to do when CPU > 90%, when RDS connections spike, when error rate exceeds threshold).

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #6: “Implement monitoring, logging, and alerting solutions using cloud-native tools (e.g., CloudWatch, Azure Monitor, OCI Monitoring)” | All four cloud-native monitoring tools deployed |
| Operational #11: “Develop and maintain architecture documentation, standard operating procedures (SOPs), and operational runbooks” | Alert runbooks for every scenario |
| Functional Skill #7: “Monitoring, logging, and incident management using cloud-native tools” | Hands-on implementation |
| Key Deliverable #2: “Improved cloud performance, uptime, and service reliability metrics” | Dashboards provide visibility; MTTD reduced from 4 hours to 5 minutes |
| Key Deliverable #6: “Up-to-date cloud documentation, architecture diagrams, and operational procedures” | Runbooks and SOPs |

Deliverables: - 💻 Terraform modules for CloudWatch, Azure Monitor, OCI Monitoring - 💻 CloudWatch Dashboards (JSON), Azure Workbook templates - 📄 Monitoring & Alerting Standards - 📄 Operational Runbooks (10+ runbooks for common alerts) - 📄 On-Call Escalation Matrix

# 🔷 PHASE 4: KUBERNETES, CONTAINERS & MICROSERVICES

### (Weeks 8–9)

### 🎯 Scenario Context

The Head of Digital, Tunde, says: “Our new claims portal is a monolithic Java app that crashes every time we get a spike during open enrollment. I need it containerised and running on Kubernetes, and I need it auto-scaling. The board demo is in 4 weeks.”

### 4.1 – Kubernetes Cluster Deployment & Management

What You Do: - Deploy production Kubernetes clusters: - AWS EKS (primary): 3 node groups (general, compute-optimised, memory-optimised), managed node groups, cluster autoscaler. - Azure AKS (secondary/DR): 3 node pools, availability zones. - GCP GKE (dev/test): autopilot mode. - Configure cluster networking: CNI (AWS VPC CNI, Azure CNI), CoreDNS, Network Policies (Calico/Cilium). - Implement Ingress Controllers (AWS ALB Ingress Controller, NGINX Ingress). - Configure RBAC within Kubernetes (ServiceAccounts, Roles, ClusterRoles, RoleBindings). - Implement Pod Security Standards (restricted), OPA/Gatekeeper policies. - Deploy Kubernetes Dashboard and Lens for operations. - Implement cluster upgrades strategy (rolling upgrades, blue-green clusters). - Configure etcd backup and cluster disaster recovery.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #10: “Collaborate with DevOps teams on CI/CD pipelines and container orchestration platforms such as Docker and Kubernetes” | EKS, AKS, GKE deployment and management |
| Operational #2: “Build and maintain IaaS and PaaS services” | Kubernetes as PaaS platform |
| Operational #7: “Enforce cloud security best practices including IAM, RBAC…” | Kubernetes RBAC, Pod Security Standards |
| Key Competency #3: “Technical depth in cloud architecture and operations” | Deep Kubernetes operations |

Deliverables: - 💻 Terraform modules for EKS, AKS, GKE - 💻 Kubernetes manifests (Deployments, Services, Ingress, HPA, PDB, NetworkPolicies) - 📄 Kubernetes Operations Runbook - 📄 Cluster Upgrade & DR SOP

### 4.2 – Containerisation & Microservices Deployment

What You Do: - Containerise the monolithic claims portal into microservices: - claims-api (Spring Boot) - policy-service (Node.js) - notification-service (Python) - document-service (Go) - frontend (React) - Write multi-stage Dockerfiles for each service (small images, non-root users, no secrets in images). - Push images to AWS ECR and Azure ACR with vulnerability scanning enabled. - Deploy using Helm charts with values per environment. - Implement Horizontal Pod Autoscaler (HPA) based on CPU/memory/custom metrics. - Implement Cluster Autoscaler for node-level scaling. - Configure Pod Disruption Budgets, anti-affinity rules, resource requests/limits. - Implement service mesh (Istio or Linkerd) for mTLS, traffic management, observability. - Configure ConfigMaps, Secrets (integrated with AWS Secrets Manager / Azure Key Vault via External Secrets Operator).

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #10: “…container orchestration platforms such as Docker and Kubernetes” | Docker containerisation + Kubernetes deployment |
| Strategy #3: “Drive infrastructure automation initiatives” | Helm-based automated deployments |
| Key Deliverable #4: “Automated infrastructure deployment pipelines” | Container pipeline end-to-end |
| Key Competency #6: “Adaptability in fast-evolving technology environments” | Microservices transformation |

Deliverables: - 💻 Dockerfiles (5 microservices) - 💻 Helm charts (5 charts + umbrella chart) - 💻 HPA, PDB, NetworkPolicy manifests - 📄 Microservices Architecture Document - 📄 Container Security Standards

# 🔷 PHASE 5: DISASTER RECOVERY, BACKUP & HIGH AVAILABILITY

### (Weeks 9–10)

### 🎯 Scenario Context

It’s 2 AM on a Saturday. A simulated failure test reveals that the old backup tapes are unreadable. Amina calls you: “If this were real, we’d have lost 1.2 million policyholder records. Make sure this NEVER happens again.”

### 5.1 – Backup Strategy Implementation

What You Do: - Implement automated backups: - RDS automated snapshots (daily, 35-day retention) + cross-region snapshot replication. - Azure SQL auto-backups + geo-redundant storage. - EBS snapshots via AWS Backup with lifecycle policies. - Azure Backup for VMs. - S3 versioning + cross-region replication for document storage. - Kubernetes: Velero for cluster-level backup (namespaces, PVs, secrets). - Define backup SLAs per tier: - Tier 1 (claims, policy DB): RPO < 1 hour. - Tier 2 (portal, analytics): RPO < 4 hours. - Tier 3 (dev/test): RPO < 24 hours. - Test backups monthly (restore to isolated environment, verify data integrity).

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #3: “Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements” | Full backup strategy with defined RPO/RTO |
| Functional Skill #6: “Backup, disaster recovery, and high availability architecture design” | Hands-on backup implementation |
| Key Deliverable #1: “Secure, scalable, and highly available cloud infrastructure environments” | Backup is core to availability |

Deliverables: - 💻 Terraform for AWS Backup, RDS snapshots, S3 replication, Velero - 📄 Backup Policy & Schedule - 📄 Monthly Backup Test SOP - 📄 RTO/RPO Matrix by Workload

### 5.2 – Disaster Recovery & Failover

What You Do: - Implement multi-region DR: - AWS Primary (af-south-1) → AWS DR (eu-west-1) with Route 53 failover. - Azure Primary (South Africa North) → Azure DR (North Europe). - OCI as tertiary burst DR for compute-intensive actuarial workloads. - Configure AWS Route 53 health checks with automatic DNS failover. - Configure Azure Traffic Manager for cross-region failover. - Implement database DR: RDS cross-region read replicas, Azure SQL failover groups. - Implement Kubernetes DR: Velero cross-cluster restore, ArgoCD multi-cluster. - Conduct a full DR drill: simulate region failure, execute failover, measure actual RTO/RPO, document results. - Write the Disaster Recovery Runbook (step-by-step, who does what, communication templates).

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #3: “Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements” | Full DR implementation + drill |
| Operational #8: “Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures” | DR drill includes RCA process |
| Functional Skill #6: “Backup, disaster recovery, and high availability architecture design” | End-to-end DR |
| Key Deliverable #2: “Improved cloud performance, uptime, and service reliability metrics” | DR ensures uptime |
| Key Deliverable #7: “Timely resolution of cloud infrastructure and platform-related incidents” | DR runbook enables rapid recovery |
| Relevant Experience #3: “Experience supporting high-availability systems and responding to critical incidents” | DR drill simulates critical incident response |

Deliverables: - 💻 Terraform for DR infrastructure (cross-region, failover DNS) - 📄 Disaster Recovery Plan (comprehensive, board-ready) - 📄 DR Drill Report (actual RTO/RPO achieved vs target) - 📄 DR Runbook (step-by-step with screenshots)

# 🔷 PHASE 6: CLOUD MIGRATION EXECUTION

### (Weeks 10–11)

### 🎯 Scenario Context

The migration window is here. 40 workloads must move from on-prem to cloud without disrupting the 1.2 million policyholders or 14 branch offices. The CIO is watching. The board is watching. The regulator is watching.

### 6.1 – Migration Execution

What You Do: - Execute the phased migration following the Cloud Adoption Roadmap from Phase 1: - Wave 1 (Rehost): Lift-and-shift 15 VMs using AWS Server Migration Service / Azure Migrate. - Wave 2 (Replatform): Migrate databases from on-prem Oracle/MySQL to RDS PostgreSQL / Azure SQL using DMS (Database Migration Service). - Wave 3 (Refactor): Rebuild the claims portal as microservices on EKS (built in Phase 4). - Wave 4 (Repurchase): Move email to Microsoft 365, HR to Workday. - Wave 5 (Retire): Decommission 12 legacy servers no longer needed. - For each migration: - Pre-migration checklist (backups, DNS records, firewall rules, application config). - Execute migration during approved change window. - Post-migration validation (functional tests, performance tests, security scan). - Rollback plan ready and tested. - Migrate 14 branch office VPN connections from on-prem firewalls to cloud VPN endpoints. - Update DNS records (Route 53 / Azure DNS) with TTL reduction before cutover.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #9: “Support cloud migrations from on-premises or other environments to target cloud platforms” | Full migration execution (5 waves) |
| Strategy #5: “Provide input into cloud adoption roadmaps, migration strategies, and technology refresh initiatives” | Roadmap created in Phase 1, executed here |
| Operational #8: “Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures” | Post-migration troubleshooting and validation |
| Key Competency #7: “Results orientation and accountability” | Delivering 40 workload migrations on schedule |
| Relevant Experience #2: “Demonstrated experience implementing cloud infrastructure, automation, and security controls in production environments” | Production migration execution |

Deliverables: - 📄 Migration Runbook (per workload, per wave) - 📄 Migration Tracker (status of all 40 workloads) - 📄 Post-Migration Validation Reports - 📄 Rollback Procedures - 📄 Change Requests & Approvals

### 6.2 – Incident Management & Root Cause Analysis Framework

What You Do: - Establish an incident management process: - Severity levels (Sev-1 through Sev-4) with response time SLAs. - On-call rotation using PagerDuty / Opsgenie. - Incident communication templates (status page updates, stakeholder notifications). - Conduct a simulated Sev-1 incident (e.g., EKS control plane failure during peak claims processing): - Detect via CloudWatch alarm → Page on-call → Investigate → Mitigate → Resolve → RCA. - Write Root Cause Analysis (RCA) documents using the 5 Whys and Blameless Post-Mortem methodology. - Implement preventive measures based on RCA findings. - Create a Known Error Database (KEDB) for recurring issues. - Build an incident metrics dashboard: MTTD, MTTR, MTBF, incident count by severity.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #8: “Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures” | Full incident management + simulated Sev-1 + RCA |
| Key Deliverable #3: “Reduced incident recurrence through effective root cause analysis and preventive controls” | RCA framework + KEDB |
| Key Deliverable #7: “Timely resolution of cloud infrastructure and platform-related incidents” | Incident SLAs, on-call, PagerDuty |
| Key Deliverable #2: “Improved cloud performance, uptime, and service reliability metrics” | Incident metrics dashboard |
| Relevant Experience #3: “Experience supporting high-availability systems and responding to critical incidents” | Simulated critical incident response |
| People & Culture #4: “Demonstrate accountability, responsiveness, and ownership in supporting business-critical systems” | On-call ownership, incident accountability |

Deliverables: - 📄 Incident Management SOP - 📄 RCA Template (5 Whys, Blameless Post-Mortem) - 📄 Simulated Sev-1 Incident Report - 📄 Known Error Database (KEDB) - 📊 Incident Metrics Dashboard

# 🔷 PHASE 7: GOVERNANCE, COMPLIANCE, DOCUMENTATION & KNOWLEDGE TRANSFER

### (Week 12)

### 🎯 Scenario Context

The Insurance Regulatory Authority (IRA) audit is in 2 weeks. The Data Protection Commissioner wants evidence of compliance. The board wants a final presentation. And the senior engineer who “held all the knowledge in his head” is going on 3 months’ leave. Nothing can depend on him anymore.

### 7.1 – Corporate Governance & Compliance

What You Do: - Create a Cloud Governance Framework: - Cloud policies (acceptable use, data classification, access control, change management). - Tagging enforcement (SCPs / Azure Policy / OCI Governance). - Cost governance (budgets, approvals for resources above threshold). - Change Advisory Board (CAB) process for production changes. - Prepare audit evidence pack: - IAM access reviews (quarterly). - CloudTrail / Azure Activity Log exports. - Encryption evidence (KMS key usage, TLS certificates). - Vulnerability scan reports. - Backup test results. - DR drill report. - Data Protection Impact Assessment (DPIA) for personal data. - Ensure compliance with: - Kenya Data Protection Act 2019 - IRA Insurance Regulations - PCI-DSS (if processing card payments) - ISO 27001 (security management) - CIS Benchmarks (cloud hardening)

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Corporate Governance #1: “Ensure adherence to corporate IT policies, standards, and security frameworks” | Cloud Governance Framework |
| Corporate Governance #2: “Ensure compliance with data protection, privacy, and regulatory requirements” | Kenya DPA, IRA, PCI-DSS compliance |
| Corporate Governance #3: “Implement and maintain governance controls for identity, access, resource provisioning, and cost management” | IAM reviews, tagging enforcement, cost governance |
| Corporate Governance #4: “Support audit processes by providing accurate documentation, logs, and compliance evidence” | Full audit evidence pack |
| Corporate Governance #5: “Proactively identify and mitigate cloud-related operational and security risks” | Risk register, vulnerability management, GuardDuty |

Deliverables: - 📄 Cloud Governance Framework - 📄 Audit Evidence Pack (folder structure with all evidence) - 📄 Compliance Matrix (control → regulation mapping) - 📄 Data Protection Impact Assessment (DPIA) - 📄 Cloud Risk Register

### 7.2 – Documentation, SOPs & Operational Runbooks

What You Do: - Create a complete documentation repository (Confluence / GitBook / SharePoint): - Architecture diagrams (current-state, target-state, network, security, DR). - SOPs for every operational task (provisioning, patching, backup, restore, scaling, incident response). - Operational runbooks for every alert. - Migration runbooks. - Change management procedures. - Cloud cost management procedures. - Onboarding guide for new cloud engineers. - Record video walkthroughs of critical procedures. - Ensure zero tribal knowledge – everything is documented.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Operational #11: “Develop and maintain architecture documentation, standard operating procedures (SOPs), and operational runbooks” | Full documentation suite |
| People & Culture #2: “Promote a culture of automation, documentation, and continuous improvement” | Documentation-first culture |
| Key Deliverable #6: “Up-to-date cloud documentation, architecture diagrams, and operational procedures” | Complete documentation repository |
| Key Competency #4: “Effective communication and stakeholder engagement” | Documentation as communication |

Deliverables: - 📚 Complete Documentation Repository (30+ documents) - 📄 Architecture Diagrams (10+ diagrams) - 📄 SOPs (15+ SOPs) - 📄 Operational Runbooks (10+ runbooks) - 🎥 Video Walkthroughs (5 critical procedures)

### 7.3 – Knowledge Transfer & Team Enablement

What You Do: - Conduct knowledge transfer sessions with: - DevOps team: IaC, CI/CD, Kubernetes operations. - Security team: cloud security controls, incident response, compliance. - Application teams: cloud services, monitoring, deployment process. - Support team: runbooks, escalation procedures, monitoring dashboards. - Create a “Cloud Engineering Onboarding Guide” for new hires. - Run a tabletop DR exercise with all teams. - Establish a monthly “Cloud Tech Talk” for continuous learning. - Create a shared Slack/Teams channel for cloud operations with automated alerts.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| People & Culture #1: “Collaborate effectively with DevOps, Security, Application, and Project teams” | Cross-team knowledge transfer |
| People & Culture #3: “Share knowledge on cloud technologies and operational best practices with internal teams” | Training sessions, tech talks |
| People & Culture #4: “Demonstrate accountability, responsiveness, and ownership” | Ownership of knowledge transfer |
| Key Competency #5: “Collaboration and teamwork” | Cross-functional enablement |
| Key Competency #6: “Adaptability in fast-evolving technology environments” | Monthly tech talks for continuous learning |

Deliverables: - 📄 Knowledge Transfer Session Materials (slide decks, recordings) - 📄 Cloud Engineering Onboarding Guide - 📄 Tabletop DR Exercise Report - 📅 Monthly Cloud Tech Talk Schedule

### 7.4 – Final Board Presentation & Handover

What You Do: - Prepare and deliver a board presentation covering: - Before/After comparison (manual → automated, single DC → multi-cloud, no DR → tested DR). - Key metrics: provisioning time (3 weeks → 15 min), MTTD (4 hrs → 5 min), cost ($18K → $11K), uptime (99.2% → 99.99%). - Security posture improvement (shared passwords → IAM/RBAC/MFA/encryption). - Compliance status (IRA, Data Protection Commissioner). - 12-month forward roadmap. - Hand over all documentation, credentials (via Secrets Manager), and access to the operations team. - Conduct a lessons-learned retrospective.

JD Bullets Captured:

| JD Bullet | Where Captured |
| --- | --- |
| Strategy #1: “Design and maintain secure, scalable, and highly available cloud infrastructure aligned to business and technology strategy” | Board presentation ties everything to business strategy |
| Strategy #6: “Stay current with evolving cloud technologies and recommend improvements” | 12-month forward roadmap with emerging tech |
| Key Competency #1: “Strategic thinking and planning” | Board-level strategic presentation |
| Key Competency #4: “Effective communication and stakeholder engagement” | Presenting to the board |
| Key Competency #7: “Results orientation and accountability” | Measurable results presented |
| Academic Qualifications & Certifications | Referenced in the presentation as foundation |

Deliverables: - 📊 Board Presentation Deck - 📄 Project Completion Report - 📄 Lessons Learned / Retrospective Document - 📄 12-Month Forward Cloud Roadmap - 🔑 Handover Checklist (credentials, access, documentation, contacts)

## 📊 MASTER MAPPING: EVERY JD BULLET → PROJECT LOCATION

| # | Job Description Bullet | Phase | Section |
| --- | --- | --- | --- |
| STRATEGY |  |  |  |
| S1 | Design and maintain secure, scalable, HA cloud infrastructure aligned to business/tech strategy | 1.2, 3.x, 7.4 | Architecture Design, Build, Board Presentation |
| S2 | Develop cloud architecture standards, security baselines, operational best practices | 1.2, 3.3 | Standards Docs, Security Baselines |
| S3 | Drive infrastructure automation initiatives | 2.1, 2.2, 2.3 | Terraform, Ansible, CI/CD |
| S4 | Optimise cloud spend / FinOps | 1.3 | FinOps Framework |
| S5 | Cloud adoption roadmaps, migration strategies, tech refresh | 1.1, 6.1 | Roadmap, Migration Execution |
| S6 | Stay current with evolving cloud technologies | 1.1, 7.3, 7.4 | Assessment, Tech Talks, Forward Roadmap |
| OPERATIONAL |  |  |  |
| O1 | Design, deploy, manage cloud across AWS, Azure, OCI, GCP | 1.2, 3.1, 3.2 | All build phases |
| O2 | Build/maintain IaaS & PaaS (compute, storage, networking, databases) | 3.1, 3.2, 4.1 | Networking, Compute, K8s |
| O3 | HA, backup, DR aligned to RTO/RPO | 3.2, 5.1, 5.2 | DR & Backup |
| O4 | IaC: Terraform, ARM, CloudFormation, Bicep | 2.1 | IaC Framework |
| O5 | Administer Linux/Windows servers (patching, tuning, hardening) | 2.2 | Ansible, Packer |
| O6 | Monitoring, logging, alerting (CloudWatch, Azure Monitor, OCI Monitoring) | 3.4 | Monitoring & Alerting |
| O7 | Security: IAM, RBAC, encryption, vulnerability mgmt, network segmentation | 3.3 | Security Implementation |
| O8 | Troubleshoot incidents, RCA, preventive measures | 6.2 | Incident Management |
| O9 | Cloud migrations (on-prem → cloud) | 6.1 | Migration Execution |
| O10 | CI/CD pipelines, Docker, Kubernetes | 2.3, 4.1, 4.2 | CI/CD, K8s, Containers |
| O11 | Architecture docs, SOPs, operational runbooks | 3.4, 7.2 | Documentation |
| CORPORATE GOVERNANCE |  |  |  |
| G1 | Adherence to IT policies, standards, security frameworks | 7.1 | Governance Framework |
| G2 | Compliance: data protection, privacy, regulatory | 7.1 | Compliance Matrix |
| G3 | Governance controls: identity, access, provisioning, cost | 1.3, 7.1 | FinOps, IAM Governance |
| G4 | Support audit: documentation, logs, compliance evidence | 7.1 | Audit Evidence Pack |
| G5 | Identify/mitigate cloud operational and security risks | 3.3, 7.1 | Risk Register, GuardDuty |
| PEOPLE & CULTURE |  |  |  |
| P1 | Collaborate with DevOps, Security, App, Project teams | 1.1, 7.3 | Stakeholder Engagement |
| P2 | Promote automation, documentation, continuous improvement | 2.x, 7.2, 7.3 | All automation + docs |
| P3 | Share knowledge on cloud tech and best practices | 7.3 | Knowledge Transfer |
| P4 | Accountability, responsiveness, ownership | 6.2, 7.3 | Incident Response, Handover |
| KEY COMPETENCIES |  |  |  |
| C1 | Strategic thinking and planning | 1.1, 7.4 | Roadmap, Board Presentation |
| C2 | Analytical and problem-solving | 2.1, 6.2 | IaC Design, RCA |
| C3 | Technical depth in cloud architecture and operations | 3.x, 4.x | All build phases |
| C4 | Communication and stakeholder engagement | 1.1, 7.3, 7.4 | Interviews, KT, Board |
| C5 | Collaboration and teamwork | 1.1, 7.3 | Cross-functional work |
| C6 | Adaptability in fast-evolving tech | 2.2, 4.2, 7.3 | Multi-OS, Microservices |
| C7 | Results orientation and accountability | 2.1, 6.1, 7.4 | Metrics, Delivery |
| FUNCTIONAL SKILLS |  |  |  |
| F1 | Cloud admin: AWS, Azure, OCI, GCP | 3.x | All build phases |
| F2 | IaC: Terraform, ARM, CloudFormation, Bicep | 2.1 | IaC Framework |
| F3 | Windows & Linux server admin | 2.2 | Ansible, Packer |
| F4 | Networking: VPC/VNet, VPN, LB, DNS, FW, hybrid | 3.1 | Networking Build |
| F5 | Security: IAM, RBAC, encryption, vulnerability mgmt | 3.3 | Security Implementation |
| F6 | Backup, DR, HA architecture | 5.1, 5.2 | DR & Backup |
| F7 | Monitoring, logging, incident mgmt (cloud-native) | 3.4, 6.2 | Monitoring, Incidents |
| F8 | Cloud cost optimisation & resource governance | 1.3 | FinOps |
| KEY DELIVERABLES |  |  |  |
| D1 | Secure, scalable, HA cloud environments | 3.x, 5.x | All build + DR |
| D2 | Improved performance, uptime, reliability metrics | 3.4, 6.2 | Dashboards, Incident Metrics |
| D3 | Reduced incident recurrence via RCA | 6.2 | RCA Framework |
| D4 | Automated deployment pipelines | 2.1, 2.3 | Terraform + CI/CD |
| D5 | Optimised cloud costs | 1.3 | FinOps |
| D6 | Up-to-date docs, diagrams, procedures | 7.2 | Documentation Suite |
| D7 | Timely incident resolution | 6.2 | Incident Management |
| QUALIFICATIONS |  |  |  |
| Q1 | Bachelor’s in CS/IT/related | Prerequisite | Your degree |
| Q2 | Certifications: Azure Admin, AWS CloudOps, GCP ACE | Prerequisite | Study + obtain |
| EXPERIENCE |  |  |  |
| E1 | 3+ years hands-on cloud (AWS, Azure, OCI, GCP) | All Phases | This project IS the experience |
| E2 | Cloud infra, automation, security in production | 2.x, 3.x, 6.x | Production deployment |
| E3 | HA systems & critical incident response | 5.x, 6.2 | DR Drill, Sev-1 Simulation |

## 🛠️ COMPLETE TECHNOLOGY STACK YOU WILL MASTER

| Category | Technologies |
| --- | --- |
| Cloud Platforms | AWS, Azure, OCI, GCP |
| IaC | Terraform, Terragrunt, CloudFormation, ARM Templates, Bicep, Pulumi (bonus) |
| Config Mgmt | Ansible, Packer |
| Containers & K8s | Docker, Kubernetes (EKS, AKS, GKE), Helm, Kustomize, ArgoCD, Istio |
| CI/CD | GitHub Actions, GitLab CI, Jenkins |
| Monitoring | CloudWatch, Azure Monitor, OCI Monitoring, GCP Cloud Monitoring, Prometheus, Grafana |
| Security | IAM, RBAC, KMS, GuardDuty, Azure Defender, WAF, Trivy, Qualys, Vault |
| Networking | VPC, VNet, VCN, Transit Gateway, Direct Connect, ExpressRoute, Route53, ALB, NLB |
| Databases | RDS (PostgreSQL), Azure SQL, ElastiCache (Redis), DynamoDB |
| Storage | S3, Azure Blob, OCI Object Storage, EBS, EFS |
| DR/Backup | AWS Backup, Velero, Cross-Region Replication, Route53 Failover |
| Governance | AWS Config, Azure Policy, CloudTrail, SCPs, Cost Explorer |
| OS | Ubuntu, RHEL, Windows Server 2022 |
| Methodology | Agile/Scrum, ITIL (Incident/Change Mgmt), FinOps |

## 📅 12-WEEK TIMELINE SUMMARY

| Week | Phase | Focus |
| --- | --- | --- |
| 1–2 | Phase 1 | Strategy, Assessment, Architecture, FinOps, Roadmap |
| 3–4 | Phase 2 | Terraform, Bicep/ARM/CF, Ansible, Packer, CI/CD |
| 5–6 | Phase 3a | Networking, Compute, Storage, Databases |
| 6–7 | Phase 3b | Security, Monitoring, Logging, Alerting |
| 8–9 | Phase 4 | Kubernetes, Docker, Microservices, Helm, GitOps |
| 9–10 | Phase 5 | Backup, DR, HA, DR Drill |
| 10–11 | Phase 6 | Migration Execution, Incident Mgmt, RCA |
| 12 | Phase 7 | Governance, Compliance, Docs, KT, Board Presentation |

## 🎯 WHY THIS PROJECT GUARANTEES YOU THE JOB

When you walk into the Jubilee Insurance interview, you won’t say “I know Terraform.” You will say:

“I designed and executed a 12-week multi-cloud transformation for a mid-sized insurance company. I migrated 40 workloads from a single on-prem data centre to AWS, Azure, OCI, and GCP using Terraform, Bicep, and CloudFormation. I built EKS and AKS clusters, containerised a monolithic claims portal into 5 microservices, and cut provisioning time from 3 weeks to 15 minutes. I implemented a full DR strategy that achieved RTO of 2 hours and RPO of 45 minutes in a live drill. I built the FinOps framework that reduced uncontrolled cloud spend by 39%. I prepared the audit evidence pack that passed the IRA and Data Protection Commissioner reviews. And I wrote every single runbook so that no knowledge ever lives in one person’s head again.”

That is not a candidate. That is the hire.

Now go build it. Phase 1 starts Monday. 🚀