# 🏆 PROJECT AEGIS: Multi-Cloud Insurance Platform Transformation

## *The Greatest-of-All-Time Cloud Engineering Mastery Project*

---

## 📖 THE STORY (Scenario & Problem Statement)

**"Meridian Insurance Group"** is a mid-sized East African insurance company (similar to Jubilee Insurance) with 2,400 employees, 1.2 million policyholders, and 14 branch offices. Their CIO, **Amina Okafor**, has just survived a catastrophic weekend:

### The Problems (Why This Project Exists):

| # | Problem | Impact |

|---|---------|--------|

| 1 | All workloads run on **aging on-prem VMware/physical servers** in a single Nairobi data centre | Single point of failure; a flood nearly wiped out 1.2M policy records |

| 2 | **No disaster recovery plan**; last backup was 3 weeks old and untested | Regulatory fine from IRA (Insurance Regulatory Authority) for non-compliance |

| 3 | Infrastructure is provisioned **manually via spreadsheets and SSH** | A new claims portal takes 6 weeks to deploy; developers are furious |

| 4 | **Zero automation** – patching, scaling, and deployments are manual | Engineers work 60-hour weeks; 3 resigned last quarter |

| 5 | **No monitoring or alerting** – incidents are discovered by angry customers calling in | Mean Time to Detect (MTTD) is 4+ hours; SLA breaches cost $200K/year |

| 6 | **No security framework** – shared admin passwords, no encryption at rest, no RBAC | A data breach exposed 40,000 customer records; GDPR/Data Protection Act violation |

| 7 | Cloud spend (small AWS pilot) is **uncontrolled and unaudited** – $18K/month with no cost visibility | CFO is threatening to shut down all cloud initiatives |

| 8 | **No documentation, no SOPs, no runbooks** – tribal knowledge lives in one senior engineer's head | When he went on leave, nobody could resolve a Sev-1 incident for 11 hours |

| 9 | **No CI/CD pipelines**; releases are manual FTP uploads on Friday evenings | A bad deploy took the claims system offline for 9 hours |

| 10 | The board has mandated a **"Cloud-First, Multi-Cloud" strategy** within 12 months | Amina has 12 months or the CIO role is eliminated |

Amina hires **YOU** as the Cloud Engineer. Your mission: **design, build, operate, secure, and optimise** a complete multi-cloud insurance platform that solves ALL of the above. You have **12 weeks** to deliver a production-ready, audit-compliant, fully automated cloud environment.

> **This project IS the job. Every bullet point in the Jubilee JD becomes a deliverable below.**

---

## 🗺️ PROJECT ARCHITECTURE OVERVIEW

```

┌─────────────────────────────────────────────────┐

│         MERIDIAN INSURANCE MULTI-CLOUD          │

│              CLOUD ENGINEERING PROJECT          │

└─────────────────────────────────────────────────┘

│

┌─────────────────┬───────────────┼───────────────┬──────────────────┐

▼                 ▼               ▼               ▼                  ▼

┌─────────┐    ┌─────────────┐  ┌──────────┐  ┌───────────┐    ┌──────────────┐

│  AWS    │    │   AZURE     │  │   OCI    │  │   GCP     │    │  ON-PREM     │

│(Primary)│    │(Secondary)  │  │(DR/Burst)│  │(Analytics)│    │(Hybrid Edge) │

└─────────┘    └─────────────┘  └──────────┘  └───────────┘    └──────────────┘

│                 │               │               │                  │

└─────────────────┴───────────────┴───────────────┴──────────────────┘

│

┌───────────────┴───────────────┐

│   TERRAFORM + IaC CONTROL     │

│   PLANE (GitOps + CI/CD)      │

└───────────────────────────────┘

```

---

## 📋 PHASE BREAKDOWN & COMPLETE BULLET-POINT MAPPING

---

# 🔷 PHASE 1: STRATEGY, ASSESSMENT & CLOUD ADOPTION ROADMAP

### *(Weeks 1–2)*

### 🎯 Scenario Context

Amina walks into your office on Day 1 and says: *"The board wants a cloud strategy on my desk in two weeks. We don't even know what we have. Start there."*

---

### 1.1 – Cloud Assessment & Discovery

**What You Do:**

- Conduct a full **infrastructure audit** of the existing on-prem environment (VMware vSphere, physical servers, networking).

- Catalogue all 120+ workloads: core insurance platform (policy admin, claims, billing), customer portal, analytics, HR, email.

- Classify workloads by criticality (Tier 1/2/3) and migration complexity using the **6 R's framework** (Rehost, Replatform, Refactor, Repurchase, Retire, Retain).

- Interview stakeholders (DevOps team, Security team, Application teams, Project managers, Branch IT leads) to gather requirements.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #1: "Design and maintain secure, scalable, and highly available cloud infrastructure aligned to business and technology strategy"* | The entire assessment aligns cloud design to Meridian's business strategy (12-month cloud-first mandate) |

| *Strategy #5: "Provide input into cloud adoption roadmaps, migration strategies, and technology refresh initiatives"* | You produce the **Cloud Adoption Roadmap** document with phased migration strategy |

| *Strategy #6: "Stay current with evolving cloud technologies and recommend improvements"* | You evaluate AWS vs Azure vs OCI vs GCP features, pricing, and Kenya-region availability before recommending |

| *People & Culture #1: "Collaborate effectively with DevOps, Security, Application, and Project teams"* | Stakeholder interviews with all four teams |

| *Key Competency #1: "Strategic thinking and planning"* | The entire Phase 1 is strategic planning |

| *Key Competency #4: "Effective communication and stakeholder engagement"* | Presenting findings to Amina, the CIO, the board, and department heads |

| *Key Competency #5: "Collaboration and teamwork"* | Cross-functional discovery workshops |

| *Relevant Experience #1: "Minimum 3 years' hands-on experience managing cloud platforms"* | This assessment demonstrates platform-level understanding across AWS, Azure, OCI, GCP |

**Deliverables:**

- 📄 **Cloud Assessment Report** (current-state architecture, risk register, TCO analysis)

- 📄 **Cloud Adoption Roadmap** (12-month phased plan: Pilot → Core Migration → Optimisation → Multi-Cloud Maturity)

- 📄 **Workload Migration Matrix** (120+ workloads mapped to target cloud, migration method, priority, dependencies)

- 📊 **Stakeholder Requirements Document**

---

### 1.2 – Multi-Cloud Architecture Design & Standards

**What You Do:**

- Design the **target multi-cloud architecture**:

- **AWS (ap-southeast / af-south-1):** Primary production – core insurance workloads, EKS (Kubernetes), RDS, S3.

- **Azure (South Africa North):** Secondary/DR – Active Directory, Azure Kubernetes Service (AKS), Azure SQL.

- **OCI (Johannesburg):** Disaster Recovery burst capacity + high-performance compute for actuarial calculations.

- **GCP:** BigQuery for analytics, GKE for dev/test Kubernetes.

- **On-Prem (Hybrid Edge):** 14 branch offices connected via VPN/Direct Connect for low-latency agent portal access.

- Define **cloud architecture standards** (naming conventions, tagging strategy, account/subscription structure, network CIDR planning).

- Define **security baselines** (encryption standards, IAM policies, network segmentation rules, CIS benchmarks).

- Design for **High Availability** (multi-AZ, multi-region), **RPO < 1 hour**, **RTO < 4 hours** for Tier 1 workloads.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #1: "Design and maintain secure, scalable, and highly available cloud infrastructure"* | Full multi-cloud HA architecture design |

| *Strategy #2: "Develop and implement cloud architecture standards, security baselines, and operational best practices"* | Architecture standards doc, CIS-based security baselines |

| *Operational #1: "Design, deploy, and manage cloud infrastructure across AWS, Azure, OCI, and/or GCP"* | All four clouds are designed into the architecture |

| *Operational #2: "Build and maintain IaaS and PaaS services including compute, storage, networking, and databases"* | Architecture covers EC2/VMs, S3/Blob, VPC/VNet, RDS/Azure SQL |

| *Operational #3: "Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements"* | Multi-AZ, multi-region DR with RPO <1hr, RTO <4hr |

| *Functional Skill #4: "Cloud networking design including VPC/VNet, VPNs, load balancers, DNS, firewalls, and hybrid connectivity"* | Full network design: VPCs, VNets, VPNs to 14 branches, ALBs, Route53, Security Groups, Network Security Groups, hybrid Direct Connect |

| *Functional Skill #6: "Backup, disaster recovery, and high availability architecture design"* | DR architecture across AWS ↔ Azure ↔ OCI |

| *Key Competency #3: "Technical depth in cloud architecture and operations"* | This is the deepest technical design phase |

| *Key Deliverable #1: "Secure, scalable, and highly available cloud infrastructure environments"* | The design blueprint for this deliverable |

**Deliverables:**

- 📄 **Multi-Cloud Architecture Design Document** (with Visio/Lucidchart diagrams)

- 📄 **Cloud Architecture Standards & Naming Conventions**

- 📄 **Security Baseline Document** (CIS-aligned)

- 📄 **Network Design** (VPC/VNet CIDRs, subnet strategy, firewall rules, hybrid VPN topology)

- 📄 **DR & BCP Design** (RTO/RPO matrix per workload tier)

---

### 1.3 – FinOps & Cloud Cost Governance Framework

**What You Do:**

- Set up **AWS Cost Explorer**, **Azure Cost Management**, **OCI Cost Analysis**, and **GCP Billing Reports**.

- Define a **tagging strategy** (CostCentre, Environment, Owner, Project, Compliance) enforced via SCPs and Azure Policy.

- Create **budgets and alerts** (e.g., alert at 80% of monthly budget).

- Design a **FinOps cadence**: monthly cost review with finance, rightsizing recommendations, reserved instance/savings plan strategy.

- Address the $18K/month uncontrolled spend problem: identify waste, shut down orphaned resources, implement auto-shutdown for dev/test.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #4: "Optimise cloud spend through effective resource planning, cost governance, and FinOps practices"* | Entire FinOps framework |

| *Corporate Governance #3: "Implement and maintain governance controls for identity, access, resource provisioning, and cost management"* | Cost governance controls, tagging policies |

| *Functional Skill #8: "Cloud cost optimisation and resource governance practices"* | Rightsizing, reserved instances, auto-shutdown |

| *Key Deliverable #5: "Optimised cloud costs and improved resource utilisation"* | Cost reduction from $18K to projected $11K with full visibility |

**Deliverables:**

- 📄 **FinOps Playbook**

- 📄 **Tagging Policy & Enforcement Rules**

- 📊 **Cloud Cost Dashboard** (per department, per environment)

- 📄 **Monthly Cost Governance Report Template**

---

# 🔷 PHASE 2: INFRASTRUCTURE AS CODE & AUTOMATION FOUNDATION

### *(Weeks 3–4)*

### 🎯 Scenario Context

The DevOps lead, **Kwame**, says: *"We've been provisioning VMs by filling out Excel forms and emailing the ops team. Last request took 3 weeks. The board wants this fixed NOW."*

---

### 2.1 – Terraform Multi-Cloud IaC Framework

**What You Do:**

- Build a **modular Terraform codebase** with the following structure:

```

meridian-cloud/

├── modules/

│   ├── aws/

│   │   ├── vpc/

│   │   ├── ec2/

│   │   ├── rds/

│   │   ├── s3/

│   │   ├── eks/

│   │   ├── iam/

│   │   └── cloudwatch/

│   ├── azure/

│   │   ├── vnet/

│   │   ├── vm/

│   │   ├── aks/

│   │   ├── sql/

│   │   └── monitor/

│   ├── oci/

│   │   ├── vcn/

│   │   ├── compute/

│   │   └── dr/

│   └── gcp/

│       ├── vpc/

│       ├── gke/

│       └── bigquery/

├── environments/

│   ├── dev/

│   ├── staging/

│   └── production/

├── backend/          # S3 + DynamoDB state locking

├── ci/               # CI/CD pipeline definitions

└── docs/

```

- Write **Terraform modules** for every resource type: VPCs, subnets, security groups, EC2/VMs, RDS, S3, EKS, IAM roles, CloudWatch, ALBs, Route53.

- Write equivalent **Azure modules using Bicep/ARM templates** for Azure-specific resources (VNet, NSG, AKS, Azure SQL, Azure Monitor).

- Write **CloudFormation templates** for specific AWS-native services where Terraform is less optimal (e.g., AWS Config rules, GuardDuty).

- Implement **remote state management** (S3 backend + DynamoDB locking for AWS; Azure Blob for Azure).

- Create **Terraform workspaces** for dev/staging/prod.

- Implement **Terragrunt** for DRY multi-environment management.

- Run `terraform plan`, `terraform apply`, `terraform destroy` in isolated sandbox.

- Integrate **Terraform Cloud / Atlantis** for pull-request-based infrastructure changes.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #3: "Drive infrastructure automation initiatives to improve deployment speed, consistency, and reliability"* | IaC replaces all manual provisioning; deployment goes from 3 weeks to 15 minutes |

| *Operational #4: "Automate infrastructure provisioning and configuration using IaC tools such as Terraform, ARM, CloudFormation, or Bicep"* | ALL FOUR IaC tools are used: Terraform (primary), ARM/Bicep (Azure), CloudFormation (AWS-native) |

| *Functional Skill #2: "Infrastructure as Code (IaC) and automation using Terraform, ARM, CloudFormation, or Bicep"* | Hands-on mastery of all four tools |

| *Key Deliverable #4: "Automated infrastructure deployment pipelines with improved consistency and speed"* | Terraform + GitOps pipeline |

| *Key Competency #2: "Strong analytical and problem-solving capability"* | Designing modular, reusable, multi-cloud IaC |

| *Key Competency #7: "Results orientation and accountability"* | Measurable: provisioning time reduced from 3 weeks → 15 minutes |

**Deliverables:**

- 💻 **Full Terraform codebase** (GitHub/GitLab repo with 20+ modules)

- 💻 **Bicep/ARM templates** for Azure resources

- 💻 **CloudFormation templates** for AWS-native services

- 📄 **IaC Standards Document** (module naming, variable conventions, state management policy)

---

### 2.2 – Configuration Management & Server Administration Automation

**What You Do:**

- Write **Ansible playbooks** for:

- Linux server hardening (CIS benchmarks for Ubuntu 22.04 / RHEL 9)

- Windows Server hardening (CIS benchmarks for Windows Server 2022)

- Automated OS patching (monthly patch cycles via Ansible + AWS SSM / Azure Update Manager)

- Application deployment (claims portal, policy admin)

- SSL certificate rotation

- Log agent installation (CloudWatch Agent, Azure Monitor Agent)

- Create **Ansible roles** reusable across teams.

- Build **Packer templates** for golden AMIs (Linux & Windows) baked with security agents, monitoring agents, and baseline configs.

- Demonstrate **Linux administration**: user management, LVM, systemd services, performance tuning (sysctl, ulimits), disk I/O optimisation for database servers.

- Demonstrate **Windows administration**: AD integration, Group Policy, IIS configuration, Windows Update management.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #5: "Administer Linux and Windows servers in cloud environments, including patching, performance tuning, and hardening"* | Ansible hardening playbooks, Packer golden images, patching automation |

| *Functional Skill #3: "Windows and Linux server administration in cloud environments"* | Both OS families administered, patched, hardened |

| *Key Competency #6: "Adaptability in fast-evolving technology environments"* | Adapting to both Linux and Windows ecosystems |

**Deliverables:**

- 💻 **Ansible playbooks & roles** (10+ roles)

- 💻 **Packer templates** (Ubuntu 22.04, RHEL 9, Windows Server 2022)

- 📄 **Server Hardening Checklist** (CIS-aligned)

- 📄 **Patching SOP**

---

### 2.3 – CI/CD Pipelines & GitOps

**What You Do:**

- Build **CI/CD pipelines** using **GitHub Actions** (or GitLab CI / Jenkins):

- **Infrastructure Pipeline:** Lint (tflint, checkov) → Plan → Approve → Apply (Terraform)

- **Application Pipeline:** Build → Unit Test → SAST Scan (SonarQube) → Container Build (Docker) → Push to ECR/ACR → Deploy to EKS/AKS (Helm/Kustomize) → Integration Test → Smoke Test

- Implement **GitOps** with **ArgoCD** for Kubernetes deployments.

- Create **branching strategy**: `main` (prod), `develop` (staging), feature branches.

- Implement **approval gates** for production deployments.

- Automate **rollback procedures**.

- Eliminate the "Friday FTP upload" deployment disaster.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #3: "Drive infrastructure automation initiatives to improve deployment speed, consistency, and reliability"* | CI/CD eliminates manual deploys |

| *Operational #10: "Collaborate with DevOps teams on CI/CD pipelines and container orchestration platforms such as Docker and Kubernetes"* | Full CI/CD + Docker + Kubernetes integration |

| *People & Culture #2: "Promote a culture of automation, documentation, and continuous improvement"* | CI/CD culture replaces manual processes |

| *Key Deliverable #4: "Automated infrastructure deployment pipelines with improved consistency and speed"* | Two full pipelines (infra + app) |

**Deliverables:**

- 💻 **GitHub Actions / GitLab CI pipeline YAML files**

- 💻 **ArgoCD Application manifests**

- 💻 **Dockerfiles** for all microservices

- 💻 **Helm charts / Kustomize overlays**

- 📄 **CI/CD Pipeline Documentation**

---

# 🔷 PHASE 3: CLOUD PLATFORM BUILD-OUT (IaaS, PaaS, NETWORKING, SECURITY)

### *(Weeks 5–7)*

### 🎯 Scenario Context

The Security Officer, **Fatima**, flags: *"We have shared admin passwords across 14 branches, no encryption, and the Data Protection Commissioner is auditing us in 8 weeks. Fix this or we're shut down."*

---

### 3.1 – Networking Build-Out

**What You Do:**

- Deploy (via Terraform) the full networking layer:

- **AWS:** VPC (10.0.0.0/16), public/private/data subnets across 3 AZs, NAT Gateways, Internet Gateway, VPC Peering.

- **Azure:** VNet (10.1.0.0/16), subnets, NSGs, Azure Firewall, VNet Peering.

- **OCI:** VCN, subnets, Network Security Groups.

- **GCP:** VPC, subnets, Cloud NAT, Firewall Rules.

- Configure **hybrid connectivity**:

- AWS Direct Connect / Azure ExpressRoute to Nairobi on-prem DC.

- Site-to-site VPNs (IPsec) to all 14 branch offices.

- Deploy **load balancers**: AWS ALB/NLB, Azure Application Gateway, OCI Load Balancer.

- Configure **DNS**: AWS Route 53 (primary), Azure DNS (secondary), with failover routing.

- Deploy **Web Application Firewalls** (AWS WAF, Azure WAF) for customer-facing portals.

- Implement **network segmentation**: DMZ, application tier, data tier, management tier.

- Configure **Transit Gateway / Azure Virtual WAN** for hub-and-spoke topology.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #2: "Build and maintain IaaS and PaaS services including compute, storage, networking, and databases"* | Full networking layer |

| *Functional Skill #4: "Cloud networking design including VPC/VNet, VPNs, load balancers, DNS, firewalls, and hybrid connectivity"* | Every single networking component listed is implemented |

| *Operational #1: "Design, deploy, and manage cloud infrastructure across AWS, Azure, OCI, and/or GCP"* | All four clouds networked |

**Deliverables:**

- 💻 **Terraform modules for all networking** (VPC, VNet, VCN, GCP VPC)

- 📄 **Network Architecture Diagrams** (Visio/Lucidchart)

- 📄 **Firewall Rule Matrix**

- 📄 **Hybrid Connectivity Design** (VPN configs, Direct Connect setup)

---

### 3.2 – Compute, Storage & Database Services

**What You Do:**

- Deploy **IaaS compute**:

- AWS EC2 instances (policy admin, billing), Azure VMs (HR, email), OCI compute (actuarial burst).

- Auto Scaling Groups (AWS) / VM Scale Sets (Azure) for web tier.

- Deploy **PaaS services**:

- AWS RDS (PostgreSQL for claims DB), Azure SQL (policy admin DB), GCP Cloud SQL (dev/test).

- AWS S3 (document storage for policy PDFs), Azure Blob, OCI Object Storage (DR backups).

- AWS ElastiCache (Redis for session management).

- Amazon MQ / Azure Service Bus for messaging.

- Configure **storage lifecycle policies** (S3 Intelligent-Tiering, Blob lifecycle).

- Implement **database HA**: RDS Multi-AZ, Azure SQL auto-failover groups.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #2: "Build and maintain IaaS and PaaS services including compute, storage, networking, and databases"* | EC2, VMs, RDS, S3, ElastiCache, Service Bus |

| *Operational #3: "Implement HA, backup, and DR strategies aligned to defined RTO/RPO"* | RDS Multi-AZ, auto-failover groups |

| *Key Deliverable #1: "Secure, scalable, and highly available cloud infrastructure environments"* | Production-grade HA compute and data layer |

**Deliverables:**

- 💻 **Terraform modules for compute, storage, databases**

- 📄 **IaaS/PaaS Service Catalogue**

- 📄 **Database Administration SOP**

---

### 3.3 – Cloud Security Implementation

**What You Do:**

- **IAM & RBAC:**

- Design AWS IAM structure: Organization → Accounts (Prod, Staging, Dev, Security, Audit) → Roles → Policies.

- Implement **least-privilege IAM policies** (no `*:*` anywhere).

- Azure: Entra ID (Azure AD) with RBAC roles, Conditional Access.

- OCI: Compartments with IAM policies.

- GCP: Organization → Folders → Projects with IAM roles.

- Enforce **MFA** for all human users.

- Implement **SSO** via AWS IAM Identity Center / Azure AD.

- Eliminate the shared admin password problem entirely.

- **Encryption:**

- Enable **encryption at rest**: S3 SSE-KMS, EBS encryption, RDS encryption, Azure Storage encryption, OCI Block Volume encryption.

- Enable **encryption in transit**: TLS 1.3 everywhere, ACM certificates.

- Implement **KMS key management** (AWS KMS, Azure Key Vault, OCI Vault).

- **Network Security:**

- Security Groups / NSGs with least-privilege rules.

- AWS GuardDuty, Azure Defender, GCP Security Command Center.

- Network segmentation (DMZ / App / Data / Mgmt).

- **Vulnerability Management:**

- Deploy **Qualys / Tenable / AWS Inspector** for vulnerability scanning.

- Integrate scanning into CI/CD pipeline (container image scanning with Trivy).

- Monthly vulnerability report and remediation SLA.

- **Compliance:**

- Align with **Kenya Data Protection Act 2019**, **GDPR**, **PCI-DSS** (for payment processing), **IRA insurance regulations**.

- Enable **AWS Config** rules, **Azure Policy**, **OCI Governance** for continuous compliance.

- Implement **CloudTrail / Azure Activity Log / OCI Audit Logs** for full audit trail.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #7: "Enforce cloud security best practices including IAM, RBAC, encryption, vulnerability management, and network segmentation"* | Every single item implemented |

| *Corporate Governance #1: "Ensure adherence to corporate IT policies, standards, and security frameworks"* | CIS benchmarks, corporate security policy enforcement |

| *Corporate Governance #2: "Ensure compliance with data protection, privacy, and regulatory requirements across cloud environments"* | Kenya DPA, GDPR, PCI-DSS, IRA compliance |

| *Corporate Governance #4: "Support audit processes by providing accurate documentation, logs, and compliance evidence"* | CloudTrail, Azure Activity Log, Config rules, audit-ready documentation |

| *Corporate Governance #5: "Proactively identify and mitigate cloud-related operational and security risks"* | GuardDuty, Defender, vulnerability scanning, risk register |

| *Functional Skill #5: "Implementation of cloud security controls including IAM, RBAC, encryption, and vulnerability management"* | All four security controls implemented hands-on |

| *Key Deliverable #1: "Secure, scalable, and highly available cloud infrastructure environments"* | Security is the foundation |

**Deliverables:**

- 💻 **Terraform/Bicep modules for IAM, KMS, Security Groups, WAF, GuardDuty**

- 📄 **Cloud Security Playbook**

- 📄 **IAM & RBAC Design Document**

- 📄 **Encryption Standards Document**

- 📄 **Vulnerability Management SOP**

- 📄 **Compliance Matrix** (mapping controls to Kenya DPA, PCI-DSS, IRA)

---

### 3.4 – Monitoring, Logging & Alerting

**What You Do:**

- Deploy **cloud-native monitoring**:

- **AWS CloudWatch**: metrics, alarms, dashboards, CloudWatch Logs, CloudWatch Agent on all EC2.

- **Azure Monitor**: metrics, log analytics, Application Insights, Azure Monitor Agent.

- **OCI Monitoring**: metrics, alarms, notifications.

- **GCP Cloud Monitoring**: metrics, logging, alerting.

- Build **centralised dashboards** showing:

- CPU, memory, disk, network for all instances.

- RDS/database performance metrics.

- Application error rates, latency percentiles (p50, p95, p99).

- Cost metrics.

- Configure **alerting rules** with escalation:

- Warning → Slack/Teams notification.

- Critical → PagerDuty / Opsgenie → on-call engineer.

- Implement **centralised logging**: CloudWatch Logs → OpenSearch, Azure Log Analytics.

- Set up **synthetic monitoring** for customer-facing portals (uptime checks).

- Create **runbooks** for every alert (what to do when CPU > 90%, when RDS connections spike, when error rate exceeds threshold).

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #6: "Implement monitoring, logging, and alerting solutions using cloud-native tools (e.g., CloudWatch, Azure Monitor, OCI Monitoring)"* | All four cloud-native monitoring tools deployed |

| *Operational #11: "Develop and maintain architecture documentation, standard operating procedures (SOPs), and operational runbooks"* | Alert runbooks for every scenario |

| *Functional Skill #7: "Monitoring, logging, and incident management using cloud-native tools"* | Hands-on implementation |

| *Key Deliverable #2: "Improved cloud performance, uptime, and service reliability metrics"* | Dashboards provide visibility; MTTD reduced from 4 hours to 5 minutes |

| *Key Deliverable #6: "Up-to-date cloud documentation, architecture diagrams, and operational procedures"* | Runbooks and SOPs |

**Deliverables:**

- 💻 **Terraform modules for CloudWatch, Azure Monitor, OCI Monitoring**

- 💻 **CloudWatch Dashboards (JSON), Azure Workbook templates**

- 📄 **Monitoring & Alerting Standards**

- 📄 **Operational Runbooks** (10+ runbooks for common alerts)

- 📄 **On-Call Escalation Matrix**

---

# 🔷 PHASE 4: KUBERNETES, CONTAINERS & MICROSERVICES

### *(Weeks 8–9)*

### 🎯 Scenario Context

The Head of Digital, **Tunde**, says: *"Our new claims portal is a monolithic Java app that crashes every time we get a spike during open enrollment. I need it containerised and running on Kubernetes, and I need it auto-scaling. The board demo is in 4 weeks."*

---

### 4.1 – Kubernetes Cluster Deployment & Management

**What You Do:**

- Deploy **production Kubernetes clusters**:

- **AWS EKS** (primary): 3 node groups (general, compute-optimised, memory-optimised), managed node groups, cluster autoscaler.

- **Azure AKS** (secondary/DR): 3 node pools, availability zones.

- **GCP GKE** (dev/test): autopilot mode.

- Configure **cluster networking**: CNI (AWS VPC CNI, Azure CNI), CoreDNS, Network Policies (Calico/Cilium).

- Implement **Ingress Controllers** (AWS ALB Ingress Controller, NGINX Ingress).

- Configure **RBAC** within Kubernetes (ServiceAccounts, Roles, ClusterRoles, RoleBindings).

- Implement **Pod Security Standards** (restricted), OPA/Gatekeeper policies.

- Deploy **Kubernetes Dashboard** and **Lens** for operations.

- Implement **cluster upgrades strategy** (rolling upgrades, blue-green clusters).

- Configure **etcd backup** and cluster disaster recovery.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #10: "Collaborate with DevOps teams on CI/CD pipelines and container orchestration platforms such as Docker and Kubernetes"* | EKS, AKS, GKE deployment and management |

| *Operational #2: "Build and maintain IaaS and PaaS services"* | Kubernetes as PaaS platform |

| *Operational #7: "Enforce cloud security best practices including IAM, RBAC..."* | Kubernetes RBAC, Pod Security Standards |

| *Key Competency #3: "Technical depth in cloud architecture and operations"* | Deep Kubernetes operations |

**Deliverables:**

- 💻 **Terraform modules for EKS, AKS, GKE**

- 💻 **Kubernetes manifests** (Deployments, Services, Ingress, HPA, PDB, NetworkPolicies)

- 📄 **Kubernetes Operations Runbook**

- 📄 **Cluster Upgrade & DR SOP**

---

### 4.2 – Containerisation & Microservices Deployment

**What You Do:**

- **Containerise** the monolithic claims portal into microservices:

- `claims-api` (Spring Boot)

- `policy-service` (Node.js)

- `notification-service` (Python)

- `document-service` (Go)

- `frontend` (React)

- Write **multi-stage Dockerfiles** for each service (small images, non-root users, no secrets in images).

- Push images to **AWS ECR** and **Azure ACR** with vulnerability scanning enabled.

- Deploy using **Helm charts** with values per environment.

- Implement **Horizontal Pod Autoscaler (HPA)** based on CPU/memory/custom metrics.

- Implement **Cluster Autoscaler** for node-level scaling.

- Configure **Pod Disruption Budgets**, **anti-affinity rules**, **resource requests/limits**.

- Implement **service mesh** (Istio or Linkerd) for mTLS, traffic management, observability.

- Configure **ConfigMaps, Secrets** (integrated with AWS Secrets Manager / Azure Key Vault via External Secrets Operator).

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #10: "...container orchestration platforms such as Docker and Kubernetes"* | Docker containerisation + Kubernetes deployment |

| *Strategy #3: "Drive infrastructure automation initiatives"* | Helm-based automated deployments |

| *Key Deliverable #4: "Automated infrastructure deployment pipelines"* | Container pipeline end-to-end |

| *Key Competency #6: "Adaptability in fast-evolving technology environments"* | Microservices transformation |

**Deliverables:**

- 💻 **Dockerfiles** (5 microservices)

- 💻 **Helm charts** (5 charts + umbrella chart)

- 💻 **HPA, PDB, NetworkPolicy manifests**

- 📄 **Microservices Architecture Document**

- 📄 **Container Security Standards**

---

# 🔷 PHASE 5: DISASTER RECOVERY, BACKUP & HIGH AVAILABILITY

### *(Weeks 9–10)*

### 🎯 Scenario Context

It's 2 AM on a Saturday. A simulated failure test reveals that the old backup tapes are unreadable. Amina calls you: *"If this were real, we'd have lost 1.2 million policyholder records. Make sure this NEVER happens again."*

---

### 5.1 – Backup Strategy Implementation

**What You Do:**

- Implement **automated backups**:

- RDS automated snapshots (daily, 35-day retention) + cross-region snapshot replication.

- Azure SQL auto-backups + geo-redundant storage.

- EBS snapshots via **AWS Backup** with lifecycle policies.

- Azure Backup for VMs.

- S3 versioning + cross-region replication for document storage.

- Kubernetes: **Velero** for cluster-level backup (namespaces, PVs, secrets).

- Define **backup SLAs** per tier:

- Tier 1 (claims, policy DB): RPO < 1 hour.

- Tier 2 (portal, analytics): RPO < 4 hours.

- Tier 3 (dev/test): RPO < 24 hours.

- **Test backups monthly** (restore to isolated environment, verify data integrity).

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #3: "Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements"* | Full backup strategy with defined RPO/RTO |

| *Functional Skill #6: "Backup, disaster recovery, and high availability architecture design"* | Hands-on backup implementation |

| *Key Deliverable #1: "Secure, scalable, and highly available cloud infrastructure environments"* | Backup is core to availability |

**Deliverables:**

- 💻 **Terraform for AWS Backup, RDS snapshots, S3 replication, Velero**

- 📄 **Backup Policy & Schedule**

- 📄 **Monthly Backup Test SOP**

- 📄 **RTO/RPO Matrix by Workload**

---

### 5.2 – Disaster Recovery & Failover

**What You Do:**

- Implement **multi-region DR**:

- AWS Primary (af-south-1) → AWS DR (eu-west-1) with Route 53 failover.

- Azure Primary (South Africa North) → Azure DR (North Europe).

- OCI as tertiary burst DR for compute-intensive actuarial workloads.

- Configure **AWS Route 53 health checks** with automatic DNS failover.

- Configure **Azure Traffic Manager** for cross-region failover.

- Implement **database DR**: RDS cross-region read replicas, Azure SQL failover groups.

- Implement **Kubernetes DR**: Velero cross-cluster restore, ArgoCD multi-cluster.

- **Conduct a full DR drill**: simulate region failure, execute failover, measure actual RTO/RPO, document results.

- Write the **Disaster Recovery Runbook** (step-by-step, who does what, communication templates).

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #3: "Implement HA, backup, and DR strategies aligned to defined RTO/RPO requirements"* | Full DR implementation + drill |

| *Operational #8: "Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures"* | DR drill includes RCA process |

| *Functional Skill #6: "Backup, disaster recovery, and high availability architecture design"* | End-to-end DR |

| *Key Deliverable #2: "Improved cloud performance, uptime, and service reliability metrics"* | DR ensures uptime |

| *Key Deliverable #7: "Timely resolution of cloud infrastructure and platform-related incidents"* | DR runbook enables rapid recovery |

| *Relevant Experience #3: "Experience supporting high-availability systems and responding to critical incidents"* | DR drill simulates critical incident response |

**Deliverables:**

- 💻 **Terraform for DR infrastructure (cross-region, failover DNS)**

- 📄 **Disaster Recovery Plan** (comprehensive, board-ready)

- 📄 **DR Drill Report** (actual RTO/RPO achieved vs target)

- 📄 **DR Runbook** (step-by-step with screenshots)

---

# 🔷 PHASE 6: CLOUD MIGRATION EXECUTION

### *(Weeks 10–11)*

### 🎯 Scenario Context

The migration window is here. **40 workloads** must move from on-prem to cloud without disrupting the 1.2 million policyholders or 14 branch offices. The CIO is watching. The board is watching. The regulator is watching.

---

### 6.1 – Migration Execution

**What You Do:**

- Execute the **phased migration** following the Cloud Adoption Roadmap from Phase 1:

- **Wave 1 (Rehost):** Lift-and-shift 15 VMs using **AWS Server Migration Service / Azure Migrate**.

- **Wave 2 (Replatform):** Migrate databases from on-prem Oracle/MySQL to **RDS PostgreSQL / Azure SQL** using **DMS (Database Migration Service)**.

- **Wave 3 (Refactor):** Rebuild the claims portal as microservices on EKS (built in Phase 4).

- **Wave 4 (Repurchase):** Move email to Microsoft 365, HR to Workday.

- **Wave 5 (Retire):** Decommission 12 legacy servers no longer needed.

- For each migration:

- Pre-migration checklist (backups, DNS records, firewall rules, application config).

- Execute migration during approved change window.

- Post-migration validation (functional tests, performance tests, security scan).

- Rollback plan ready and tested.

- Migrate **14 branch office VPN connections** from on-prem firewalls to cloud VPN endpoints.

- Update **DNS records** (Route 53 / Azure DNS) with TTL reduction before cutover.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #9: "Support cloud migrations from on-premises or other environments to target cloud platforms"* | Full migration execution (5 waves) |

| *Strategy #5: "Provide input into cloud adoption roadmaps, migration strategies, and technology refresh initiatives"* | Roadmap created in Phase 1, executed here |

| *Operational #8: "Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures"* | Post-migration troubleshooting and validation |

| *Key Competency #7: "Results orientation and accountability"* | Delivering 40 workload migrations on schedule |

| *Relevant Experience #2: "Demonstrated experience implementing cloud infrastructure, automation, and security controls in production environments"* | Production migration execution |

**Deliverables:**

- 📄 **Migration Runbook** (per workload, per wave)

- 📄 **Migration Tracker** (status of all 40 workloads)

- 📄 **Post-Migration Validation Reports**

- 📄 **Rollback Procedures**

- 📄 **Change Requests & Approvals**

---

### 6.2 – Incident Management & Root Cause Analysis Framework

**What You Do:**

- Establish an **incident management process**:

- Severity levels (Sev-1 through Sev-4) with response time SLAs.

- On-call rotation using **PagerDuty / Opsgenie**.

- Incident communication templates (status page updates, stakeholder notifications).

- Conduct a **simulated Sev-1 incident** (e.g., EKS control plane failure during peak claims processing):

- Detect via CloudWatch alarm → Page on-call → Investigate → Mitigate → Resolve → RCA.

- Write **Root Cause Analysis (RCA) documents** using the **5 Whys** and **Blameless Post-Mortem** methodology.

- Implement **preventive measures** based on RCA findings.

- Create a **Known Error Database (KEDB)** for recurring issues.

- Build an **incident metrics dashboard**: MTTD, MTTR, MTBF, incident count by severity.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #8: "Troubleshoot cloud infrastructure incidents, conduct root cause analysis, and implement preventive measures"* | Full incident management + simulated Sev-1 + RCA |

| *Key Deliverable #3: "Reduced incident recurrence through effective root cause analysis and preventive controls"* | RCA framework + KEDB |

| *Key Deliverable #7: "Timely resolution of cloud infrastructure and platform-related incidents"* | Incident SLAs, on-call, PagerDuty |

| *Key Deliverable #2: "Improved cloud performance, uptime, and service reliability metrics"* | Incident metrics dashboard |

| *Relevant Experience #3: "Experience supporting high-availability systems and responding to critical incidents"* | Simulated critical incident response |

| *People & Culture #4: "Demonstrate accountability, responsiveness, and ownership in supporting business-critical systems"* | On-call ownership, incident accountability |

**Deliverables:**

- 📄 **Incident Management SOP**

- 📄 **RCA Template** (5 Whys, Blameless Post-Mortem)

- 📄 **Simulated Sev-1 Incident Report**

- 📄 **Known Error Database (KEDB)**

- 📊 **Incident Metrics Dashboard**

---

# 🔷 PHASE 7: GOVERNANCE, COMPLIANCE, DOCUMENTATION & KNOWLEDGE TRANSFER

### *(Week 12)*

### 🎯 Scenario Context

The **Insurance Regulatory Authority (IRA)** audit is in 2 weeks. The **Data Protection Commissioner** wants evidence of compliance. The board wants a final presentation. And the senior engineer who "held all the knowledge in his head" is going on 3 months' leave. Nothing can depend on him anymore.

---

### 7.1 – Corporate Governance & Compliance

**What You Do:**

- Create a **Cloud Governance Framework**:

- Cloud policies (acceptable use, data classification, access control, change management).

- Tagging enforcement (SCPs / Azure Policy / OCI Governance).

- Cost governance (budgets, approvals for resources above threshold).

- Change Advisory Board (CAB) process for production changes.

- Prepare **audit evidence pack**:

- IAM access reviews (quarterly).

- CloudTrail / Azure Activity Log exports.

- Encryption evidence (KMS key usage, TLS certificates).

- Vulnerability scan reports.

- Backup test results.

- DR drill report.

- Data Protection Impact Assessment (DPIA) for personal data.

- Ensure compliance with:

- **Kenya Data Protection Act 2019**

- **IRA Insurance Regulations**

- **PCI-DSS** (if processing card payments)

- **ISO 27001** (security management)

- **CIS Benchmarks** (cloud hardening)

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Corporate Governance #1: "Ensure adherence to corporate IT policies, standards, and security frameworks"* | Cloud Governance Framework |

| *Corporate Governance #2: "Ensure compliance with data protection, privacy, and regulatory requirements"* | Kenya DPA, IRA, PCI-DSS compliance |

| *Corporate Governance #3: "Implement and maintain governance controls for identity, access, resource provisioning, and cost management"* | IAM reviews, tagging enforcement, cost governance |

| *Corporate Governance #4: "Support audit processes by providing accurate documentation, logs, and compliance evidence"* | Full audit evidence pack |

| *Corporate Governance #5: "Proactively identify and mitigate cloud-related operational and security risks"* | Risk register, vulnerability management, GuardDuty |

**Deliverables:**

- 📄 **Cloud Governance Framework**

- 📄 **Audit Evidence Pack** (folder structure with all evidence)

- 📄 **Compliance Matrix** (control → regulation mapping)

- 📄 **Data Protection Impact Assessment (DPIA)**

- 📄 **Cloud Risk Register**

---

### 7.2 – Documentation, SOPs & Operational Runbooks

**What You Do:**

- Create a **complete documentation repository** (Confluence / GitBook / SharePoint):

- Architecture diagrams (current-state, target-state, network, security, DR).

- SOPs for every operational task (provisioning, patching, backup, restore, scaling, incident response).

- Operational runbooks for every alert.

- Migration runbooks.

- Change management procedures.

- Cloud cost management procedures.

- Onboarding guide for new cloud engineers.

- Record **video walkthroughs** of critical procedures.

- Ensure **zero tribal knowledge** – everything is documented.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Operational #11: "Develop and maintain architecture documentation, standard operating procedures (SOPs), and operational runbooks"* | Full documentation suite |

| *People & Culture #2: "Promote a culture of automation, documentation, and continuous improvement"* | Documentation-first culture |

| *Key Deliverable #6: "Up-to-date cloud documentation, architecture diagrams, and operational procedures"* | Complete documentation repository |

| *Key Competency #4: "Effective communication and stakeholder engagement"* | Documentation as communication |

**Deliverables:**

- 📚 **Complete Documentation Repository** (30+ documents)

- 📄 **Architecture Diagrams** (10+ diagrams)

- 📄 **SOPs** (15+ SOPs)

- 📄 **Operational Runbooks** (10+ runbooks)

- 🎥 **Video Walkthroughs** (5 critical procedures)

---

### 7.3 – Knowledge Transfer & Team Enablement

**What You Do:**

- Conduct **knowledge transfer sessions** with:

- DevOps team: IaC, CI/CD, Kubernetes operations.

- Security team: cloud security controls, incident response, compliance.

- Application teams: cloud services, monitoring, deployment process.

- Support team: runbooks, escalation procedures, monitoring dashboards.

- Create a **"Cloud Engineering Onboarding Guide"** for new hires.

- Run a **tabletop DR exercise** with all teams.

- Establish a **monthly "Cloud Tech Talk"** for continuous learning.

- Create a **shared Slack/Teams channel** for cloud operations with automated alerts.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *People & Culture #1: "Collaborate effectively with DevOps, Security, Application, and Project teams"* | Cross-team knowledge transfer |

| *People & Culture #3: "Share knowledge on cloud technologies and operational best practices with internal teams"* | Training sessions, tech talks |

| *People & Culture #4: "Demonstrate accountability, responsiveness, and ownership"* | Ownership of knowledge transfer |

| *Key Competency #5: "Collaboration and teamwork"* | Cross-functional enablement |

| *Key Competency #6: "Adaptability in fast-evolving technology environments"* | Monthly tech talks for continuous learning |

**Deliverables:**

- 📄 **Knowledge Transfer Session Materials** (slide decks, recordings)

- 📄 **Cloud Engineering Onboarding Guide**

- 📄 **Tabletop DR Exercise Report**

- 📅 **Monthly Cloud Tech Talk Schedule**

---

### 7.4 – Final Board Presentation & Handover

**What You Do:**

- Prepare and deliver a **board presentation** covering:

- Before/After comparison (manual → automated, single DC → multi-cloud, no DR → tested DR).

- Key metrics: provisioning time (3 weeks → 15 min), MTTD (4 hrs → 5 min), cost ($18K → $11K), uptime (99.2% → 99.99%).

- Security posture improvement (shared passwords → IAM/RBAC/MFA/encryption).

- Compliance status (IRA, Data Protection Commissioner).

- 12-month forward roadmap.

- Hand over all documentation, credentials (via Secrets Manager), and access to the operations team.

- Conduct a **lessons-learned retrospective**.

**JD Bullets Captured:**

| JD Bullet | Where Captured |

|-----------|---------------|

| *Strategy #1: "Design and maintain secure, scalable, and highly available cloud infrastructure aligned to business and technology strategy"* | Board presentation ties everything to business strategy |

| *Strategy #6: "Stay current with evolving cloud technologies and recommend improvements"* | 12-month forward roadmap with emerging tech |

| *Key Competency #1: "Strategic thinking and planning"* | Board-level strategic presentation |

| *Key Competency #4: "Effective communication and stakeholder engagement"* | Presenting to the board |

| *Key Competency #7: "Results orientation and accountability"* | Measurable results presented |

| *Academic Qualifications & Certifications* | Referenced in the presentation as foundation |

**Deliverables:**

- 📊 **Board Presentation Deck**

- 📄 **Project Completion Report**

- 📄 **Lessons Learned / Retrospective Document**

- 📄 **12-Month Forward Cloud Roadmap**

- 🔑 **Handover Checklist** (credentials, access, documentation, contacts)

---

## 📊 MASTER MAPPING: EVERY JD BULLET → PROJECT LOCATION

| # | Job Description Bullet | Phase | Section |

|---|----------------------|-------|---------|

| **STRATEGY** | | | |

| S1 | Design and maintain secure, scalable, HA cloud infrastructure aligned to business/tech strategy | 1.2, 3.x, 7.4 | Architecture Design, Build, Board Presentation |

| S2 | Develop cloud architecture standards, security baselines, operational best practices | 1.2, 3.3 | Standards Docs, Security Baselines |

| S3 | Drive infrastructure automation initiatives | 2.1, 2.2, 2.3 | Terraform, Ansible, CI/CD |

| S4 | Optimise cloud spend / FinOps | 1.3 | FinOps Framework |

| S5 | Cloud adoption roadmaps, migration strategies, tech refresh | 1.1, 6.1 | Roadmap, Migration Execution |

| S6 | Stay current with evolving cloud technologies | 1.1, 7.3, 7.4 | Assessment, Tech Talks, Forward Roadmap |

| **OPERATIONAL** | | | |

| O1 | Design, deploy, manage cloud across AWS, Azure, OCI, GCP | 1.2, 3.1, 3.2 | All build phases |

| O2 | Build/maintain IaaS & PaaS (compute, storage, networking, databases) | 3.1, 3.2, 4.1 | Networking, Compute, K8s |

| O3 | HA, backup, DR aligned to RTO/RPO | 3.2, 5.1, 5.2 | DR & Backup |

| O4 | IaC: Terraform, ARM, CloudFormation, Bicep | 2.1 | IaC Framework |

| O5 | Administer Linux/Windows servers (patching, tuning, hardening) | 2.2 | Ansible, Packer |

| O6 | Monitoring, logging, alerting (CloudWatch, Azure Monitor, OCI Monitoring) | 3.4 | Monitoring & Alerting |

| O7 | Security: IAM, RBAC, encryption, vulnerability mgmt, network segmentation | 3.3 | Security Implementation |

| O8 | Troubleshoot incidents, RCA, preventive measures | 6.2 | Incident Management |

| O9 | Cloud migrations (on-prem → cloud) | 6.1 | Migration Execution |

| O10 | CI/CD pipelines, Docker, Kubernetes | 2.3, 4.1, 4.2 | CI/CD, K8s, Containers |

| O11 | Architecture docs, SOPs, operational runbooks | 3.4, 7.2 | Documentation |

| **CORPORATE GOVERNANCE** | | | |

| G1 | Adherence to IT policies, standards, security frameworks | 7.1 | Governance Framework |

| G2 | Compliance: data protection, privacy, regulatory | 7.1 | Compliance Matrix |

| G3 | Governance controls: identity, access, provisioning, cost | 1.3, 7.1 | FinOps, IAM Governance |

| G4 | Support audit: documentation, logs, compliance evidence | 7.1 | Audit Evidence Pack |

| G5 | Identify/mitigate cloud operational and security risks | 3.3, 7.1 | Risk Register, GuardDuty |

| **PEOPLE & CULTURE** | | | |

| P1 | Collaborate with DevOps, Security, App, Project teams | 1.1, 7.3 | Stakeholder Engagement |

| P2 | Promote automation, documentation, continuous improvement | 2.x, 7.2, 7.3 | All automation + docs |

| P3 | Share knowledge on cloud tech and best practices | 7.3 | Knowledge Transfer |

| P4 | Accountability, responsiveness, ownership | 6.2, 7.3 | Incident Response, Handover |

| **KEY COMPETENCIES** | | | |

| C1 | Strategic thinking and planning | 1.1, 7.4 | Roadmap, Board Presentation |

| C2 | Analytical and problem-solving | 2.1, 6.2 | IaC Design, RCA |

| C3 | Technical depth in cloud architecture and operations | 3.x, 4.x | All build phases |

| C4 | Communication and stakeholder engagement | 1.1, 7.3, 7.4 | Interviews, KT, Board |

| C5 | Collaboration and teamwork | 1.1, 7.3 | Cross-functional work |

| C6 | Adaptability in fast-evolving tech | 2.2, 4.2, 7.3 | Multi-OS, Microservices |

| C7 | Results orientation and accountability | 2.1, 6.1, 7.4 | Metrics, Delivery |

| **FUNCTIONAL SKILLS** | | | |

| F1 | Cloud admin: AWS, Azure, OCI, GCP | 3.x | All build phases |

| F2 | IaC: Terraform, ARM, CloudFormation, Bicep | 2.1 | IaC Framework |

| F3 | Windows & Linux server admin | 2.2 | Ansible, Packer |

| F4 | Networking: VPC/VNet, VPN, LB, DNS, FW, hybrid | 3.1 | Networking Build |

| F5 | Security: IAM, RBAC, encryption, vulnerability mgmt | 3.3 | Security Implementation |

| F6 | Backup, DR, HA architecture | 5.1, 5.2 | DR & Backup |

| F7 | Monitoring, logging, incident mgmt (cloud-native) | 3.4, 6.2 | Monitoring, Incidents |

| F8 | Cloud cost optimisation & resource governance | 1.3 | FinOps |

| **KEY DELIVERABLES** | | | |

| D1 | Secure, scalable, HA cloud environments | 3.x, 5.x | All build + DR |

| D2 | Improved performance, uptime, reliability metrics | 3.4, 6.2 | Dashboards, Incident Metrics |

| D3 | Reduced incident recurrence via RCA | 6.2 | RCA Framework |

| D4 | Automated deployment pipelines | 2.1, 2.3 | Terraform + CI/CD |

| D5 | Optimised cloud costs | 1.3 | FinOps |

| D6 | Up-to-date docs, diagrams, procedures | 7.2 | Documentation Suite |

| D7 | Timely incident resolution | 6.2 | Incident Management |

| **QUALIFICATIONS** | | | |

| Q1 | Bachelor's in CS/IT/related | Prerequisite | Your degree |

| Q2 | Certifications: Azure Admin, AWS CloudOps, GCP ACE | Prerequisite | Study + obtain |

| **EXPERIENCE** | | | |

| E1 | 3+ years hands-on cloud (AWS, Azure, OCI, GCP) | All Phases | This project IS the experience |

| E2 | Cloud infra, automation, security in production | 2.x, 3.x, 6.x | Production deployment |

| E3 | HA systems & critical incident response | 5.x, 6.2 | DR Drill, Sev-1 Simulation |

---

## 🛠️ COMPLETE TECHNOLOGY STACK YOU WILL MASTER

| Category | Technologies |

|----------|-------------|

| **Cloud Platforms** | AWS, Azure, OCI, GCP |

| **IaC** | Terraform, Terragrunt, CloudFormation, ARM Templates, Bicep, Pulumi (bonus) |

| **Config Mgmt** | Ansible, Packer |

| **Containers & K8s** | Docker, Kubernetes (EKS, AKS, GKE), Helm, Kustomize, ArgoCD, Istio |

| **CI/CD** | GitHub Actions, GitLab CI, Jenkins |

| **Monitoring** | CloudWatch, Azure Monitor, OCI Monitoring, GCP Cloud Monitoring, Prometheus, Grafana |

| **Security** | IAM, RBAC, KMS, GuardDuty, Azure Defender, WAF, Trivy, Qualys, Vault |

| **Networking** | VPC, VNet, VCN, Transit Gateway, Direct Connect, ExpressRoute, Route53, ALB, NLB |

| **Databases** | RDS (PostgreSQL), Azure SQL, ElastiCache (Redis), DynamoDB |

| **Storage** | S3, Azure Blob, OCI Object Storage, EBS, EFS |

| **DR/Backup** | AWS Backup, Velero, Cross-Region Replication, Route53 Failover |

| **Governance** | AWS Config, Azure Policy, CloudTrail, SCPs, Cost Explorer |

| **OS** | Ubuntu, RHEL, Windows Server 2022 |

| **Methodology** | Agile/Scrum, ITIL (Incident/Change Mgmt), FinOps |

---

## 📅 12-WEEK TIMELINE SUMMARY

| Week | Phase | Focus |

|------|-------|-------|

| 1–2 | **Phase 1** | Strategy, Assessment, Architecture, FinOps, Roadmap |

| 3–4 | **Phase 2** | Terraform, Bicep/ARM/CF, Ansible, Packer, CI/CD |

| 5–6 | **Phase 3a** | Networking, Compute, Storage, Databases |

| 6–7 | **Phase 3b** | Security, Monitoring, Logging, Alerting |

| 8–9 | **Phase 4** | Kubernetes, Docker, Microservices, Helm, GitOps |

| 9–10 | **Phase 5** | Backup, DR, HA, DR Drill |

| 10–11 | **Phase 6** | Migration Execution, Incident Mgmt, RCA |

| 12 | **Phase 7** | Governance, Compliance, Docs, KT, Board Presentation |

---

## 🎯 WHY THIS PROJECT GUARANTEES YOU THE JOB

When you walk into the Jubilee Insurance interview, you won't say *"I know Terraform."* You will say:

> *"I designed and executed a 12-week multi-cloud transformation for a mid-sized insurance company. I migrated 40 workloads from a single on-prem data centre to AWS, Azure, OCI, and GCP using Terraform, Bicep, and CloudFormation. I built EKS and AKS clusters, containerised a monolithic claims portal into 5 microservices, and cut provisioning time from 3 weeks to 15 minutes. I implemented a full DR strategy that achieved RTO of 2 hours and RPO of 45 minutes in a live drill. I built the FinOps framework that reduced uncontrolled cloud spend by 39%. I prepared the audit evidence pack that passed the IRA and Data Protection Commissioner reviews. And I wrote every single runbook so that no knowledge ever lives in one person's head again."*

**That is not a candidate. That is the hire.**

---

*Now go build it. Phase 1 starts Monday. 🚀*